# Project 1

### Project 1: AI Research Paper Analyzer & Literature Survey Agent

### Day 1: Project Document & Architecture Setup (20 Marks)

Focus Area: Problem & Planning

- Technical Tasks: Define the specialized agents (Planner, Searcher, Reader, Synthesizer) and the shared State object for the LangGraph directed graph. Initialize the repository.

- Deliverables: A formal Project Document outlining the problem statement, features, system architecture diagram, and assigned team roles.

- How to ace the KPIs:

  - Clarity of problem (5): Explicitly state the "40-60 hour literature survey bottleneck" in your doc.

  - Feasible scope (5): Clearly bound the project (e.g., "We will synthesize a maximum of 10 papers per run to ensure reliable latency").

  - Architecture understanding (5): Include a visual flowchart of your LangGraph nodes and edges.

  - Team roles defined (5): Clearly assign who handles the Frontend, RAG Pipeline, and Agent Orchestration.

### Day 2: The Skeleton Pipeline & API Integration (20 Marks)

Focus Area: Setup & Basic Pipeline

- Technical Tasks: Equip the Searcher agent with the arXiv and Semantic Scholar APIs. Build the PyMuPDF parsing script to extract text. Initialize the basic Streamlit input UI.

- Deliverables: A running skeleton where a user enters a topic in Streamlit, the backend hits the APIs, and raw paper text is downloaded.

- How to ace the KPIs:

  - Code runs (5): The script executes without dependency errors.

  - API/LLM integration (5): You can prove the app successfully fetches real data from arXiv.

  - Repo + commits (5): Ensure all team members have pushed at least one meaningful commit to GitHub today.

  - Live demo success (5): Show the evaluator the raw text successfully printing to the console or Streamlit app.

### Day 3: Core RAG Feature & Agent Logic (20 Marks)

Focus Area: Core Feature

- Technical Tasks: Implement the chunking strategy and embedding model (sentence-transformers), and store them in ChromaDB/FAISS. Write the base LLM prompts so the Reader agent can query the database for methodologies and results.

- Deliverables: The core logic of retrieving specific claims from the downloaded papers using the RAG pipeline is functional.

- How to ace the KPIs:

  - Core feature implementation (8): The Reader agent successfully answers questions based only on the downloaded papers.

  - Real data usage (4): You are processing real research papers, not dummy text.

  - Test cases (4): Have specific queries ready (e.g., "What was the accuracy of the model in Paper A?") to prove the RAG works.

  - Progress vs plan (4): You are on track with your Day 1 architecture document.

### Day 4: Full LangGraph Integration & Stability (20 Marks)

Focus Area: Integration & Stability

- Technical Tasks: Wire the Planner, Searcher, Reader, and Synthesizer agents together using LangGraph's conditional transitions. Add the Reviewer/Reviser self-correction loop.

- Deliverables: A fully working end-to-end pipeline that takes a single prompt and outputs a synthesized draft.

- How to ace the KPIs:

  - End-to-end integration (8): The data flows seamlessly from the Streamlit UI, through the entire LangGraph state machine, and back to the user.

  - Stability (no crashes) (4): Add error handling (e.g., what happens if the arXiv API times out?).

  - Output quality (4): The LLM's final synthesis is coherent and doesn't hallucinate fake citations.

  - Debugging effort (4): Keep a log of bugs you fixed (e.g., tweaking chunk sizes to improve retrieval) to discuss with the evaluator.

### Day 5: UI Polish, Export, & Storytelling (10 Marks)

Focus Area: Polish & Demo Prep

- Technical Tasks: Finalize the Markdown/PDF export node. Polish the Streamlit UI with progress bars indicating which agent is currently "thinking."

- Deliverables: A visually appealing, demo-ready system and a compelling presentation deck (PPT).

- How to ace the KPIs:

  - UI clarity (3): The interface is intuitive; progress states are visible to the user.

  - Demo readiness (3): The application is pre-loaded and tested.

  - Storytelling (2): Your presentation clearly links the technical implementation to the real-world value of saving researchers 40+ hours.

  - Feature completeness (2): All features scoped in Day 1 are present.

### Day 6: Final Live Demo & Q&A Defense (10 Marks)

Focus Area: Final Demo

- Technical Tasks: Execute the live presentation. Since you are highly familiar with structuring talks around complex concepts like LangChain, use that experience to clearly articulate how the state object passes data between your nodes.

- Deliverables: A flawless live demo and a strong defense of your technical choices.

- How to ace the KPIs:

  - Demo success (4): Run the application live. Have a backup pre-recorded video just in case the WiFi fails.

  - Technical understanding (3): Be prepared to explain exactly why you chose LangGraph over standard chains, and how your chunking strategy impacts the RAG performance.

  - Team participation (2): Ensure every team member speaks during the presentation and handles a portion of the demo.

  - Q&A handling (1): Answer questions honestly. If an evaluator points out a flaw, acknowledge it as a "future optimization" rather than getting defensive.

# Project 2

### Project 2: Autonomous Job Application Agent

### Day 1: Project Document & Architecture Setup (20 Marks)

Focus Area: Problem & Planning

- Technical Tasks: Define the LangChain ReAct architecture, specifying the tools the agent will use (vector store search, web search, document generator). Initialize the frontend and backend repositories.

- Deliverables: A formal Project Document outlining the problem statement, features, system architecture diagram, and assigned team roles.

- How to ace the KPIs:

  - Clarity of problem (5): Explicitly highlight the "3-5 hours spent tailoring resumes per application" bottleneck.

  - Feasible scope (5): Bound the project clearly (e.g., "We will focus on generating PDFs and tracking status first; browser autofill is a stretch goal").

  - Architecture understanding (5): Include a flowchart showing how the ReAct loop interacts with the FAISS/ChromaDB vector store and the LLM.

  - Team roles defined (5): Clearly assign who handles Web Scraping/Parsing, Agent Orchestration, and Frontend/PDF Generation.

### Day 2: The Skeleton Pipeline & Data Extraction (20 Marks)

Focus Area: Setup & Basic Pipeline

- Technical Tasks: Build the PyMuPDF script to ingest a master resume. Set up BeautifulSoup or Playwright to scrape a target job URL. Pass the raw HTML to the LLM to structure it into JSON.

- Deliverables: A running skeleton where the system successfully takes a resume PDF and a job link, extracting the text from both into the console.

- How to ace the KPIs:

  - Code runs (5): The scraping and PDF parsing scripts execute without dependency errors.

  - API/LLM integration (5): Prove the LLM can successfully convert messy scraped HTML into clean, structured JSON job requirements.

  - Repo + commits (5): Ensure all team members have pushed their initial parsing/scraping scripts to GitHub.

  - Live demo success (5): Show the evaluator the raw structured data successfully extracting on command.

### Day 3: Core ReAct Agent & RAG Logic (20 Marks)

Focus Area: Core Feature

- Technical Tasks: Embed the parsed resume chunks and store them in the vector database. Initialize the LangChain ReAct agent and write the strict tailoring prompts.

- Deliverables: The core reasoning logic is functional. The agent can query the resume database, compare it to the job JSON, and output tailored bullet points.

- How to ace the KPIs:

  - Core feature implementation (8): The ReAct agent successfully identifies what skills you have that match the job, and what skills are missing.

  - Real data usage (4): Use a real teammate's resume and a live job posting (e.g., a real listing for a Software Engineer role).

  - Test cases (4): Run edge-case queries like "What skills am I missing for this specific role?" to prove the vector search works.

  - Progress vs plan (4): You are on track with your Day 1 architecture document.

### Day 4: Full Pipeline Integration & PDF Generation (20 Marks)

Focus Area: Integration & Stability

- Technical Tasks: Connect the LLM's tailored output to ReportLab to generate cleanly formatted, downloadable PDFs. Set up the database (SQLite or Google Sheets) to log the application match score and status.

- Deliverables: A fully working end-to-end pipeline that takes a master resume + URL and outputs a tailored resume PDF, a cover letter, and a database entry.

- How to ace the KPIs:

  - End-to-end integration (8): Data flows seamlessly from the input URL to the final downloadable PDF.

  - Stability (no crashes) (4): Add robust error handling (e.g., what happens if the web scraper gets blocked by a CAPTCHA?).

  - Output quality (4): The generated PDF is formatted professionally, and the LLM strictly preserves factual accuracy without hallucinating fake experience.

  - Debugging effort (4): Keep a log of how you tuned the prompts to stop the LLM from making up fake jobs to fit the job description.

### Day 5: Dashboard UI, Polish, & Storytelling (10 Marks)

Focus Area: Polish & Demo Prep

- Technical Tasks: Finalize the Streamlit or Next.js dashboard showing visual tables of tracked applications, statuses, and match scores.

- Deliverables: A visually appealing, user-friendly interface and a compelling presentation deck (PPT).

- How to ace the KPIs:

  - UI clarity (3): The dashboard is intuitive, and the skill gap analysis is easy to read.

  - Demo readiness (3): The application is pre-loaded with historical "applications" to show the dashboard charts populated with data.

  - Storytelling (2): Your presentation clearly links the technical implementation to the massive career advantage of applying to jobs with highly tailored materials in seconds.

  - Feature completeness (2): The core resume tailoring, cover letter generation, and tracking dashboard are all functional.

### Day 6: Final Live Demo & Q&A Defense (10 Marks)

Focus Area: Final Demo

- Technical Tasks: Execute the live presentation.

- Deliverables: A flawless live demo and a strong defense of your technical choices.

- How to ace the KPIs:

  - Demo success (4): Run the end-to-end pipeline live. Show the master resume going in, and the perfectly tailored PDF coming out. Have a backup pre-recorded video.

  - Technical understanding (3): Be prepared to explain how the ReAct agent decides which tools to use, and how you prevented the LLM from hallucinating.

  - Team participation (2): Ensure every team member handles a portion of the presentation (e.g., one person explains scraping, another explains LangChain, another explains the UI).

  - Q&A handling (1): Answer questions confidently. If asked about LinkedIn auto-fill, explain the complexities of browser automation (Playwright) and anti-bot measures as future roadmap items.

# Project 3

### Project 3: AI-Powered Code Review & Bug Detection Agent

### Day 1: Project Document & Architecture Setup (20 Marks)

Focus Area: Problem & Planning

- Technical Tasks: Define the LangGraph multi-agent architecture, clearly separating the Security, Performance, Style, and Orchestrator nodes. Outline the tree-sitter strategy for semantic chunking.

- Deliverables: A formal Project Document with the problem statement, feature list, system architecture flowchart, and team roles.

- How to ace the KPIs:

  - Clarity of problem (5): Explicitly highlight the specific bottleneck: "senior developers spending 5-10 hours/week reviewing pull requests".

  - Feasible scope (5): Bound the project clearly (e.g., "For MVP, we will only support Python code parsing and GitHub integration, skipping GitLab for now").

  - Architecture understanding (5): Include a flowchart showing the data journey: GitHub Webhook → FastAPI → Tree-Sitter Chunking → LangGraph Agents → GitHub Inline Comments.

  - Team roles defined (5): Clearly assign who is handling the Webhooks/GitHub API, the Tree-Sitter parsing, and the LangGraph/LLM prompting.

### Day 2: The Skeleton Pipeline & GitHub Hooks (20 Marks)

Focus Area: Setup & Basic Pipeline

- Technical Tasks: Initialize the FastAPI server and configure a GitHub App or Webhook to listen for new Pull Request events. Set up the basic PostgreSQL database.

- Deliverables: A running skeleton where opening a test Pull Request successfully triggers your backend to fetch and print the raw code diff.

- How to ace the KPIs:

  - Code runs (5): The FastAPI server runs locally (e.g., via ngrok) and intercepts webhooks without crashing.

  - API/LLM integration (5): Prove your GitHub App authentication works by successfully fetching the raw PR diff.

  - Repo + commits (5): All team members must have pushed the base server files to your repository.

  - Live demo success (5): Open a Pull Request live and show the evaluator the payload hitting your server console.

### Day 3: Core Parsing & RAG Context (20 Marks)

Focus Area: Core Feature

- Technical Tasks: Implement tree-sitter to parse the diff and chunk the code into semantic units (functions/classes). Build the RAG pipeline to retrieve related files and coding guidelines. Wire up the LLM calls for the three worker agents.

- Deliverables: The core analytical logic is functional. The LLM can successfully receive a code chunk + context and output a structured finding.

- How to ace the KPIs:

  - Core feature implementation (8): The agents successfully output structured JSON (location, severity, description, suggested fix) for isolated code chunks.

  - Real data usage (4): Feed the agents real, complex code files, not just simple "hello world" scripts.

  - Test cases (4): Have specific, intentionally vulnerable code ready to prove the Security Agent catches OWASP flaws and the Performance Agent catches $N+1$ queries.

  - Progress vs plan (4): You are accurately chunking code as defined in the Day 1 architecture.

### Day 4: LangGraph Orchestration & Stability (20 Marks)

Focus Area: Integration & Stability

- Technical Tasks: Build the LangGraph state machine. Configure the Orchestrator node to receive findings from the Security, Performance, and Style agents, deduplicate them, and prioritize by severity.

- Deliverables: A fully working internal pipeline that takes a raw PR diff, parses it, routes it through parallel agents, and synthesizes a unified review.

- How to ace the KPIs:

  - End-to-end integration (8): Data flows seamlessly from GitHub diff extraction to the Orchestrator's final prioritized list.

  - Stability (no crashes) (4): Add robust error handling (e.g., catching rate limits from the LLM if a massive PR with hundreds of chunks is analyzed).

  - Output quality (4): The Orchestrator successfully drops duplicate complaints (e.g., if both Style and Performance complain about the same function).

  - Debugging effort (4): Keep a log of how you tuned the chunking parameters to achieve the target 95%+ token reduction.

### Day 5: The Feedback Loop, UI & Storytelling (10 Marks)

Focus Area: Polish & Demo Prep

- Technical Tasks: Use the GitHub API to take the Orchestrator's final list and post them as inline review comments with line-level annotations. Finalize the summary dashboard showing team-level quality trends.

- Deliverables: The system pushes feedback directly into the PR, and the dashboard visualization is complete.

- How to ace the KPIs:

  - UI clarity (3): The GitHub inline comments use Markdown effectively (code blocks for suggested fixes) so they are immediately actionable for developers.

  - Demo readiness (3): A test repository is prepped with a fresh, unreviewed PR ready to be triggered.

  - Storytelling (2): Frame the bot as a collaborative teammate that accelerates shipping cycles, emphasizing the financial/time savings for senior engineers.

  - Feature completeness (2): The webhook, multi-agent review, inline comments, and dashboard are all functioning together.

### Day 6: Final Live Demo & Q&A Defense (10 Marks)

Focus Area: Final Demo

- Technical Tasks: Execute the live presentation, demonstrating the iterative review logic (only reviewing changed sections after a dev pushes a fix).

- Deliverables: A flawless live demo and a strong defense of your technical architecture.

- How to ace the KPIs:

  - Demo success (4): Open a PR live, watch the bot comment on specific lines , push a commit to fix the bug, and watch the bot re-evaluate the changed section. Have a backup video ready.

  - Technical understanding (3): Be prepared to explain exactly how semantic chunking via AST parsers reduces tokens and prevents context-window overflow compared to reading raw text.

  - Team participation (2): Split the demo. One person explains AST parsing, another explains the LangGraph Orchestrator, and a third drives the live GitHub interaction.

  - Q&A handling (1): Be honest about token costs and latency. If asked about false positives, explain how the RAG context mitigates them.

# Project 4

### Project 4: Personal Finance AI Advisor with Tool-Use Agents

### Day 1: Project Document & Architecture Setup (20 Marks)

Focus Area: Problem & Planning

- Technical Tasks: Define the database schema (Users, Transactions, Categories, Budgets). Outline the architecture connecting the Plaid API (or CSV fallback) to the LangChain toolset. Initialize the Streamlit repository.

- Deliverables: A formal Project Document with the problem statement, feature list, system architecture diagram, and assigned team roles.

- How to ace the KPIs:

  - Clarity of problem (5): Explicitly highlight that "most people struggle with financial planning and budgeting" due to fragmented data.

  - Feasible scope (5): Clearly state your fallback plan (e.g., "If Plaid Sandbox OAuth fails, we will pivot to parsing local OFX/CSV bank statements by Hour 4 to remain unblocked").

  - Architecture understanding (5): Include a flowchart showing: Data Ingestion → Categorization Engine → LangChain ReAct Agent → Streamlit UI.

  - Team roles defined (5): Assign clear ownership for the API/Database layer, the ML Categorization/Prompting, and the Frontend/Dashboards.

### Day 2: The Skeleton Pipeline & Categorization (20 Marks)

Focus Area: Setup & Basic Pipeline

- Technical Tasks: Build the data connection layer to ingest transactions. Create the ML Categorization engine (either a fine-tuned scikit-learn classifier or a few-shot LLM prompt) to sort raw transaction text into clean budget buckets.

- Deliverables: A running skeleton where dummy banking data is successfully ingested, categorized automatically, and displayed in a basic Streamlit table.

- How to ace the KPIs:

  - Code runs (5): The ingestion and categorization scripts execute cleanly and populate your local SQLite/PostgreSQL database.

  - API/LLM integration (5): Prove the classification works (e.g., "UBER *TRIP 123" successfully tags as "Transport").

  - Repo + commits (5): All team members have pushed the database and Streamlit foundation files.

  - Live demo success (5): Run the ingestion script live and show the evaluator the database populating with neatly categorized transactions.

### Day 3: Core Tools & RAG Pipeline (20 Marks)

Focus Area: Core Feature

- Technical Tasks: Define the Python functions and wrap them with LangChain's @tool decorator (get_transactions, get_budget_status, calculate_savings_projection). Build the FAISS/ChromaDB RAG pipeline over financial education content.

- Deliverables: A tested toolkit of functions that can be executed programmatically, and a working retrieval system for financial concepts.

- How to ace the KPIs:

  - Core feature implementation (8): The tools execute perfectly. The savings projection math is completely accurate based on the inputs.

  - Real data usage (4): Use a realistic spread of transaction data covering multiple months and varied categories.

  - Test cases (4): Have specific queries ready to test the RAG pipeline (e.g., "Retrieve the 50/30/20 budgeting rules").

  - Progress vs plan (4): The tools align perfectly with the architecture designed on Day 1.

### Day 4: Full LangGraph Integration & Reasoning (20 Marks)

Focus Area: Integration & Stability

- Technical Tasks: Initialize the LangChain ReAct agent. Write the strict system prompt enforcing the "Financial Chain-of-Thought" (gather data → compute metrics → compare to benchmarks → generate advice).

- Deliverables: A fully working terminal-based agent that can answer complex, multi-step financial questions by dynamically calling your Day 3 tools.

- How to ace the KPIs:

  - End-to-end integration (8): The agent correctly identifies which tool to use, executes it, reads the database output, and forms a coherent answer.

  - Stability (no crashes) (4): Add error handling within your tools (e.g., how the agent should respond if it queries a date range that has zero transactions).

  - Output quality (4): The agent exhibits logical reasoning. If asked "Can I afford a $500 vacation?", it checks the current balance and upcoming budgets before answering.

  - Debugging effort (4): Keep a log of how you tuned the agent's prompt to stop it from hallucinating financial math.

### Day 5: Dashboards, Memory, & Storytelling (10 Marks)

Focus Area: Polish & Demo Prep

- Technical Tasks: Integrate Plotly to build visual spending trends and budget vs. actual charts. Implement ConversationBufferMemory so the agent remembers context. Add the proactive alert logic for over-budget categories.

- Deliverables: A visually polished dashboard with a natural, multi-turn chat interface and a compelling presentation deck.

- How to ace the KPIs:

  - UI clarity (3): The charts are responsive, color-coded, and easy to read. The chat interface clearly distinguishes between user inputs and AI outputs.

  - Demo readiness (3): The application is pre-loaded with a rich history of transactions to make the dashboards look full and active.

  - Storytelling (2): Frame the project's real-world impact dynamically. Position the AI as a critical tool for young tech professionals navigating rapid income growth in the Indian tech sector, emphasizing how automated categorization and strict budgeting guardrails help aggressively maximize savings rates.

  - Feature completeness (2): The charts, the chat memory, and the proactive alerts are all functional.

### Day 6: Final Live Demo & Q&A Defense (10 Marks)

Focus Area: Final Demo

- Technical Tasks: Implement strict rules-based guardrails (explicit disclaimers, no hallucinating stock picks). Execute the live presentation.

- Deliverables: A flawless live demo and a strong defense of your technical architecture.

- How to ace the KPIs:

  - Demo success (4): Demonstrate the Plaid sandbox connection, trigger an over-budget alert live, and ask a complex query like a savings projection. Have a backup video ready.

  - Technical understanding (3): Be prepared to explain how the ReAct framework allows the LLM to write and execute its own queries against your database securely.

  - Team participation (2): Split the demo. One person handles the ML categorization explanation, another the LangChain tool logic, and a third drives the Streamlit UI.

  - Q&A handling (1): Be transparent about the limitations of LLM math and explain how utilizing discrete Python tools (rather than asking the LLM to do the math in its head) solves that vulnerability.

# Project 5

### Project 5: Multi-Agent Debate & Fact-Checking System

### Day 1: Project Document & Architecture Setup (20 Marks)

Focus Area: Problem & Planning

- Technical Tasks: Define the multi-agent debate architecture (Researcher, Opposition, Fact-Checker, Judge). Set up the FastAPI backend and initialize the Input Ingestion Agent to parse complex claims into atomic sub-claims.

- Deliverables: A formal Project Document with the problem statement, feature list, system architecture diagram, and assigned team roles.

- How to ace the KPIs:

  - Clarity of problem (5): Explicitly highlight that misinformation spreads 6x faster than factual content on social media.

  - Feasible scope (5): Bound the project (e.g., "For the MVP, we will limit the debate to exactly two rounds to control LLM API costs and latency").

  - Architecture understanding (5): Include a flowchart showing the data journey: User Input → Claim Decomposition → Evidence Retrieval → Multi-Round Debate → Judge Synthesis.

  - Team roles defined (5): Assign clear ownership for the API/Retrieval layer, the Multi-Agent Debate Logic, and the React Browser Extension.

### Day 2: Setup & Basic Retrieval Pipeline (20 Marks)

Focus Area: Setup & Basic Pipeline

- Technical Tasks: Build the Query Generation Agent to formulate optimized search queries. Integrate the Google Fact Check API and Tavily/Serper tools so the Evidence Retrieval Agent can pull from diverse perspectives (news APIs, academic databases).

- Deliverables: A running skeleton where a test claim successfully triggers the backend to fetch and print relevant, diverse search results to the console.

- How to ace the KPIs:

  - Code runs (5): The FastAPI server runs locally and successfully executes search tool queries.

  - API/LLM integration (5): Prove your search APIs (Tavily/Google) return structured data.

  - Repo + commits (5): All team members have pushed the base server and retrieval scripts to your repository.

  - Live demo success (5): Input a claim like "Coffee causes cancer" live and show the evaluator the raw text snippets being retrieved.

### Day 3: Core Multi-Agent Debate Logic (20 Marks)

Focus Area: Core Feature

- Technical Tasks: Initialize the 3 core agents with the claim and evidence. Wire up the LangGraph loop for Round 1, where the Researcher and Opposition agents formulate independent assessments with reasoning.

- Deliverables: The core debate arena is functional. The agents can successfully generate opposing arguments based on the retrieved data.

- How to ace the KPIs:

  - Core feature implementation (8): The agents successfully argue opposing sides of a verifiable fact without breaking the state loop.

  - Real data usage (4): Use live, real-world headlines or controversial claims for testing.

  - Test cases (4): Have specific, pre-verified claims ready to prove the Fact-Checker agent correctly scores source reliability.

  - Progress vs plan (4): The debate rounds execute exactly as defined in the Day 1 architecture.

### Day 4: Verdict Synthesis & Stability (20 Marks)

Focus Area: Integration & Stability

- Technical Tasks: Build the Judge Agent to evaluate the full debate transcript. Program it to output a structured fact-check report containing the restated claim, evidence for/against, source credibility, and a final verdict with a confidence percentage. Implement the adaptive retrieval loop for Round 2+.

- Deliverables: A fully working internal pipeline that takes a raw claim, debates it, and synthesizes a unified, structured verdict.

- How to ace the KPIs:

  - End-to-end integration (8): Data flows seamlessly from claim decomposition, through the multi-round debate, to the Judge's final synthesis.

  - Stability (no crashes) (4): Add robust error handling to manage empty search results or API timeouts.

  - Output quality (4): The Explanation Generation step produces a human-readable summary that accurately cites specific sources.

  - Debugging effort (4): Keep a log of how you tuned the Judge Agent's prompt to prevent bias in its final verdict.

### Day 5: Browser Extension, UI & Storytelling (10 Marks)

Focus Area: Polish & Demo Prep

- Technical Tasks: Build the React browser extension that captures highlighted text on a webpage and sends it to the backend. Finalize the visual evidence map showing source connections.

- Deliverables: The system operates directly within the user's browser, and the visual evidence map is fully rendered.

- How to ace the KPIs:

  - UI clarity (3): The browser extension UI is clean, and the visual map clearly distinguishes between highly reliable and unreliable sources.

  - Demo readiness (3): The extension is installed locally, tested on multiple websites, and ready to trigger.

  - Storytelling (2): Frame the project's real-world impact dynamically. Position the AI as an essential tool for restoring trust in media by bringing verifiable fact-checking directly to the point of consumption (social media feeds).

  - Feature completeness (2): The retrieval, debate, Judge synthesis, and browser extension are all functioning together.

### Day 6: Final Live Demo & Evaluation Metrics (10 Marks)

Focus Area: Final Demo

- Technical Tasks: Benchmark the system against a dataset like FEVER or SciFact to calculate Macro F1 and accuracy metrics. Execute the live presentation.

- Deliverables: A flawless live demo supported by hard, quantitative performance data.

- How to ace the KPIs:

  - Demo success (4): Highlight a controversial tweet or article live in the browser, trigger the extension, and watch the system generate the visual map and verdict. Have a backup video ready.

  - Technical understanding (3): Be prepared to explain how the shared state object manages the debate transcript between the different agents in your LangGraph implementation.

  - Team participation (2): Split the demo. One person explains the claim decomposition, another explains the multi-agent debate logic, and a third drives the live browser extension interaction.

  - Q&A handling (1): If asked about hallucination risks, point directly to your benchmark scores on the FEVER/SciFact datasets to prove the system's empirical reliability.

# Project 6

### Project 6: AI Teaching Assistant for Programming Courses

### Day 1: Project Document & Architecture Setup (20 Marks)

Focus Area: Problem & Planning

- Technical Tasks: Define the LangGraph state graph architecture that will route student queries. Plan the RAG pipeline, establishing the chunking strategy (e.g., 2,048 tokens with 256 overlap) for the lecture materials. Initialize the Streamlit or Discord.py frontend.

- Deliverables: A formal Project Document with the problem statement, feature list, system architecture diagram, and assigned team roles.

- How to ace the KPIs:

  - Clarity of problem (5): Explicitly highlight the bottleneck: programming instructors handle 200+ students, making personalized feedback impossible.

  - Feasible scope (5): Bound the project (e.g., "For the MVP, the code sandbox will strictly support Python to ensure secure execution").

  - Architecture understanding (5): Include a flowchart showing how LangGraph routes to either the Q&A chain, the code sandbox, or the problem generator.

  - Team roles defined (5): Assign clear ownership for the RAG/Knowledge Base, the Docker Code Sandbox, and the Frontend/Dashboard.

### Day 2: The Skeleton Pipeline & RAG Foundation (20 Marks)

Focus Area: Setup & Basic Pipeline

- Technical Tasks: Ingest the course PDFs and code snippets, embed them, and store them in FAISS or ChromaDB. Connect the vector database to the LLM and write the pedagogical system prompts.

- Deliverables: A running skeleton where a test question successfully hits the RAG pipeline and returns a context-aware answer from the course materials.

- How to ace the KPIs:

  - Code runs (5): The ingestion script runs smoothly, and the frontend accepts text inputs.

  - API/LLM integration (5): Prove the LLM is successfully retrieving the uploaded syllabus or lecture notes to formulate its answer.

  - Repo + commits (5): All team members have pushed the base server, RAG pipeline, and frontend files to your repository.

  - Live demo success (5): Ask the skeleton bot a syllabus question live and show the evaluator the correct retrieval in the console.

### Day 3: Code Sandbox & Tool Building (20 Marks)

Focus Area: Core Feature

- Technical Tasks: Set up the Docker sandbox to safely execute student code submissions. Build the evaluation logic where the LLM analyzes the code's correctness, style, and efficiency, and generates constructive hints.

- Deliverables: The core code review feature is functional. A student can submit a block of code, the system runs it, and the LLM provides feedback.

- How to ace the KPIs:

  - Core feature implementation (8): The Docker sandbox executes the code without compromising the host machine, and the LLM successfully evaluates the output.

  - Real data usage (4): Feed the system real computer science assignments and actual student code (complete with deliberate syntax errors).

  - Test cases (4): Have specific test cases ready to prove the LLM gives hints instead of just giving the student the completed answer.

  - Progress vs plan (4): The sandbox and tools align perfectly with the architecture designed on Day 1.

### Day 4: LangGraph Orchestration & Dashboards (20 Marks)

Focus Area: Integration & Stability

- Technical Tasks: Finalize the LangGraph routing. Ensure the system correctly decides when to answer a conceptual question versus when to execute code. Build the instructor dashboard to display metrics like common misconceptions and at-risk students.

- Deliverables: A fully working end-to-end pipeline that handles multiple types of interactions intelligently, logging data to the instructor dashboard.

- How to ace the KPIs:

  - End-to-end integration (8): The routing logic works flawlessly without getting stuck in infinite loops.

  - Stability (no crashes) (4): Add strict timeout limits to the Docker sandbox so an infinite while loop submitted by a student doesn't crash your server.

  - Output quality (4): The LLM's explanations are clear, accurate, and perfectly tailored to the course material.

  - Debugging effort (4): Keep a log of how you tuned the LangGraph conditional edges to prevent misrouting queries.

### Day 5: UI Polish, Refinement, & Storytelling (10 Marks)

Focus Area: Polish & Demo Prep

- Technical Tasks: Tune the retrieval logic (adjusting chunk overlap or adding metadata) if the bot is pulling the wrong lecture notes. Clean up the UI, ensuring markdown and code blocks render beautifully.

- Deliverables: A visually polished, demo-ready application and a compelling presentation deck.

- How to ace the KPIs:

  - UI clarity (3): The chat interface looks professional, code blocks have syntax highlighting, and the instructor dashboard charts are easy to read.

  - Demo readiness (3): The application is pre-loaded with simulated student interactions so the dashboard is populated with interesting data.

  - Storytelling (2): Frame the AI as a pedagogical tool that democratizes 1-on-1 tutoring, explicitly highlighting how constructive feedback accelerates student learning compared to simple pass/fail auto-graders.

  - Feature completeness (2): The Q&A RAG, the code sandbox, and the instructor dashboard are all functioning together.

### Day 6: Final Live Demo & Deployment (10 Marks)

Focus Area: Final Demo

- Technical Tasks: Deploy the frontend (e.g., Vercel, Streamlit Cloud). Polish the repository's README.md. Execute the live presentation.

- Deliverables: A flawless live demo and a strong defense of your technical architecture.

- How to ace the KPIs:

  - Demo success (4): Run the demo live. Show the bot answering a conceptual question, and then have it evaluate a broken piece of code. Have a backup video ready.

  - Technical understanding (3): Be prepared to explain how your Docker sandbox isolates the code execution to prevent security vulnerabilities.

  - Team participation (2): Split the demo. One person handles the RAG explanation, another explains the Docker sandbox, and a third drives the UI and instructor dashboard.

  - Q&A handling (1): Be transparent about the limitations of LLM evaluations for highly complex, multi-file code assignments, framing it as a tool for introductory to intermediate concepts.

# Project 7

### Project 7: Autonomous Meeting Scheduler & Prep Agent

### Day 1: Project Document & Architecture Setup (20 Marks)

Focus Area: Problem & Planning

- Technical Tasks: Define the LangGraph state graph architecture, explicitly mapping out the nodes for the Email Classifier, Negotiator, Brief Generator, and Summarizer. Outline the database schema for the RAG pipeline (past meeting notes/profiles) and initialize the Next.js and Python repositories.

- Deliverables: A formal Project Document with the problem statement, feature list, system architecture flowchart, and assigned team roles.

- How to ace the KPIs:

  - Clarity of problem (5): Explicitly highlight the massive productivity bottleneck: professionals waste significant time on scheduling conflicts and unpreparedness.

  - Feasible scope (5): Bound the project (e.g., "For the MVP, we will simulate meeting audio via uploaded files rather than building a live VoIP integration").

  - Architecture understanding (5): Include a flowchart showing the dual pathways: the asynchronous email/calendar negotiation loop, and the synchronous pre/post-meeting extraction loop.

  - Team roles defined (5): Assign clear ownership for the Google Workspace Auth/APIs, the Audio/Whisper pipeline, and the LangGraph Orchestration.

### Day 2: Setup, Auth, & The Skeleton Pipeline (20 Marks)

Focus Area: Setup & Basic Pipeline

- Technical Tasks: Tackle the OAuth 2.0 setup for the Google Calendar and Gmail APIs. Create the polling listener to detect incoming meeting requests. Start scaffolding the Next.js dashboard UI.

- Deliverables: A running skeleton where a test email successfully triggers your backend polling listener, proving the Google Workspace authentication works.

- How to ace the KPIs:

  - Code runs (5): The polling listener runs locally without throwing unauthorized or timeout errors.

  - API/LLM integration (5): Prove your backend can successfully pull a real, unread email from a connected Gmail inbox.

  - Repo + commits (5): All team members have pushed the base frontend, backend, and API configuration files.

  - Live demo success (5): Send an email to the connected account live and show the evaluator the payload hitting your server console.

### Day 3: Core Agents & Audio Extraction (20 Marks)

Focus Area: Core Feature

- Technical Tasks: Build the slot negotiation logic to query the calendar for free/busy slots. Integrate Whisper for audio transcription and build the LangChain extraction chain using Pydantic output parsers to pull structured action items from the text.

- Deliverables: The core intelligence is functional. The agent can draft a negotiation email based on calendar availability, and the LLM can successfully extract structured action items from raw audio transcripts.

- How to ace the KPIs:

  - Core feature implementation (8): The Pydantic output parser successfully forces the LLM to return strict JSON containing key decisions, assignees, and deadlines.

  - Real data usage (4): Feed the extraction chain a transcript of a real, messy team meeting rather than a perfectly scripted dummy file.

  - Test cases (4): Have test cases proving the slot negotiator respects scheduling preferences (e.g., it won't book a meeting at 2:00 AM or double-book an existing block).

  - Progress vs plan (4): The sub-agents align perfectly with the boundaries defined in Day 1.

### Day 4: LangGraph Orchestration & Stability (20 Marks)

Focus Area: Integration & Stability

- Technical Tasks: Build the overarching LangGraph state machine. Set up the conditional routing so the system knows exactly when to trigger the Email Classifier vs. the Brief Generator. Connect the Next.js frontend to these backend endpoints.

- Deliverables: A fully working end-to-end pipeline that autonomously routes incoming requests and pushes real-time status updates to the frontend dashboard.

- How to ace the KPIs:

  - End-to-end integration (8): The multi-turn negotiation loop works seamlessly without human intervention.

  - Stability (no crashes) (4): Ensure the bot doesn't get trapped in an infinite loop if the other party replies with an ambiguous timeframe (like "sometime next week").

  - Output quality (4): The Pre-Meeting Briefs are genuinely useful, correctly pulling context from the dummy RAG database.

  - Debugging effort (4): Keep a log of how you refined the LLM's email classification to stop it from mistaking newsletters for meeting requests.

### Day 5: UI Polish, Calendar Optimization & Storytelling (10 Marks)

Focus Area: Polish & Demo Prep

- Technical Tasks: Build the visual calendar optimization view in Next.js. Refine the UI to display post-meeting action items and auto-generated follow-up email drafts cleanly. Run full end-to-end simulations.

- Deliverables: A visually polished, resilient application and a compelling presentation deck.

- How to ace the KPIs:

  - UI clarity (3): The Next.js dashboard is intuitive, showing clear distinctions between scheduled meetings, pending negotiations, and generated briefs.

  - Demo readiness (3): The application is pre-loaded with simulated negotiation histories and processed meetings so the dashboard looks active.

  - Storytelling (2): Frame the agent as an executive assistant that fundamentally scales a professional's bandwidth, emphasizing the value of minimizing context-switching and preserving focus time.

  - Feature completeness (2): The Auth, Negotiation, Audio Extraction, and Dashboard are all functioning together.

### Day 6: Final Live Demo & Deployment (10 Marks)

Focus Area: Final Demo

- Technical Tasks: Deploy the Next.js app (Vercel) and the Python backend (Render/Railway). Polish the repository's README.md. Execute the live presentation.

- Deliverables: A flawless live demo and a strong defense of your technical architecture.

- How to ace the KPIs:

  - Demo success (4): Send a live meeting request email to the bot and watch it process the negotiation. Then, upload a 30-second fake meeting audio file and show the resulting action items appearing on the dashboard. Have a backup video ready.

  - Technical understanding (3): Be prepared to explain how your LangChain Pydantic parsers guarantee structured outputs from the LLM, preventing downstream application crashes.

  - Team participation (2): Split the demo. One person handles the OAuth/API explanation, another explains the LangGraph orchestration, and a third drives the UI and audio extraction features.

  - Q&A handling (1): Be prepared to discuss the privacy implications of processing meeting audio, and explain your data handling and chunking strategies.

# Project 8

### Project 8: AI-Powered Supply Chain Optimization Agent

### Day 1: Project Document & Architecture Setup (20 Marks)

Focus Area: Problem & Planning

- Technical Tasks: Define the system architecture connecting the data layer to the forecasting models and the LangChain ReAct agent. Outline the PostgreSQL schema for inventory, sales history, and purchase orders. Initialize the FastAPI backend and Streamlit frontend.

- Deliverables: A formal Project Document with the problem statement, feature list, system architecture diagram, and assigned team roles.

- How to ace the KPIs:

  - Clarity of problem (5): Explicitly state the core issue: small and medium businesses lose 5-15% revenue due to inventory mismanagement (waste or stockouts).

  - Feasible scope (5): Bound the project clearly. State that for the MVP, you will focus on Prophet for seasonality forecasting rather than building complex LSTMs.

  - Architecture understanding (5): Include a flowchart showing Data Integration → Demand Forecasting → Agent Orchestration → Streamlit Dashboard.

  - Team roles defined (5): Assign clear ownership for Data/Forecasting (Prophet), Backend/Agents (LangChain), and Frontend (Streamlit/Plotly).

### Day 2: Data Integration & Skeleton Pipeline (20 Marks)

Focus Area: Setup & Basic Pipeline

- Technical Tasks: Set up PostgreSQL and ingest mock historical POS/inventory data to simulate an ERP. Integrate the OpenWeatherMap API for external signal data. Scaffold the basic Streamlit dashboard.

- Deliverables: A running skeleton where the backend successfully queries the database and external APIs, displaying raw historical data in Streamlit.

- How to ace the KPIs:

  - Code runs (5): The database initializes, and the FastAPI server connects without errors.

  - API/LLM integration (5): Prove your system can successfully pull live weather data from OpenWeatherMap to use as a potential external regressor.

  - Repo + commits (5): All team members have pushed the database schemas, API wrappers, and Streamlit foundations.

  - Live demo success (5): Query the database live and show the evaluator a raw table of historical sales data.

### Day 3: Core Forecasting & RAG Features (20 Marks)

Focus Area: Core Feature

- Technical Tasks: Implement Prophet to generate rolling demand forecasts at daily/weekly granularity. Build a lightweight RAG pipeline over historical supply chain incidents to handle Risk Identification.

- Deliverables: The mathematical and retrieval cores are functional. The system can predict future demand and retrieve relevant risk context.

- How to ace the KPIs:

  - Core feature implementation (8): The Prophet model successfully trains on your historical data and generates future demand graphs with confidence intervals.

  - Real data usage (4): Use a realistic Kaggle dataset for retail sales or supply chain inventory rather than perfectly linear dummy data.

  - Test cases (4): Test the Prophet model against a holdout dataset to prove its predictive accuracy.

  - Progress vs plan (4): The forecasting and RAG modules align with the Day 1 architecture.

### Day 4: Agent Orchestration & PO Generation (20 Marks)

Focus Area: Integration & Stability

- Technical Tasks: Calculate optimal reorder points (ROP) and economic order quantities (EOQ). Initialize the LangChain ReAct agent and equip it with tools to query inventory, run forecasts, generate POs, and search risk intelligence.

- Deliverables: A fully working internal pipeline where the agent monitors stock, interprets the forecast, and autonomously drafts a Purchase Order when triggers fire.

- How to ace the KPIs:

  - End-to-end integration (8): The data flows seamlessly from the database to the forecast, into the LLM's prompt, and outputs a drafted PO.

  - Stability (no crashes) (4): Add robust error handling (e.g., if Prophet fails to converge due to lack of data, the agent safely flags a warning instead of crashing).

  - Output quality (4): The LLM demonstrates clear chain-of-thought reasoning (e.g., "Stock is X, forecast demand is Y, lead time is Z...") before drafting the order.

  - Debugging effort (4): Keep a log of how you tuned the agent's prompt to ensure it selects suppliers based on a strict balance of price, lead time, and reliability.

### Day 5: Dashboards, Polish & Storytelling (10 Marks)

Focus Area: Polish & Demo Prep

- Technical Tasks: Finalize the real-time inventory dashboard in Streamlit, displaying stock levels, reorder points, and predicted stockout dates. Integrate Plotly for interactive forecasting graphs.

- Deliverables: A visually polished dashboard with clear risk alerts and a compelling presentation deck.

- How to ace the KPIs:

  - UI clarity (3): The Plotly charts are easy to read, and risk alerts (e.g., "Supplier X has 30% chance of delay...") are prominently displayed.

  - Demo readiness (3): The application is pre-loaded with an active scenario where a stockout is imminent, ready for the agent to step in.

  - Storytelling (2): Frame the agent as a massive cost-saver. Focus on the projected monthly savings report: emphasizing the reduction in waste, prevention of lost sales, and overall cost optimization.

  - Feature completeness (2): The forecasting, agent reasoning, PO generation, and dashboards are all functioning together.

### Day 6: Final Live Demo & Q&A Defense (10 Marks)

Focus Area: Final Demo

- Technical Tasks: Execute the live presentation. Ensure your mock data clearly shows a seasonal trend for the Prophet model to highlight.

- Deliverables: A flawless live demo and a strong defense of your technical architecture.

- How to ace the KPIs:

  - Demo success (4): Show the dashboard live. Advance the "current date" in your simulation to trigger a low-stock warning, and watch the agent autonomously draft the PO. Have a backup video ready.

  - Technical understanding (3): Be prepared to explain exactly why you chose Prophet over an LSTM (e.g., better handling of clear seasonality with less data).

  - Team participation (2): Split the demo. One person handles the Prophet/Forecasting math, another explains the LangChain tool logic, and a third drives the Streamlit UI and business value.

  - Q&A handling (1): Be prepared to discuss how the system would handle sudden, unprecedented black-swan events that historical forecasting cannot predict, leaning on your Risk RAG pipeline as the mitigation strategy.

# Project 9

### Project 9: AI Legal Document Analyzer & Contract Review Agent

### Day 1: Project Document & Architecture Setup (20 Marks)

Focus Area: Problem & Planning

- Technical Tasks: Define the document intelligence architecture. Outline the pipeline from PyMuPDF ingestion, through spaCy NER extraction, to the LangChain conversational agent. Outline your React frontend components.

- Deliverables: A formal Project Document with the problem statement, feature list, system architecture flowchart, and assigned team roles.

- How to ace the KPIs:

  - Clarity of problem (5): Explicitly highlight the financial pain point: startups spend $5k-$15k on manual review for standard contracts.

  - Feasible scope (5): Bound the project (e.g., "For the MVP, we will focus exclusively on parsing and analyzing Non-Disclosure Agreements (NDAs) to ensure high accuracy").

  - Architecture understanding (5): Include a flowchart showing: PDF Upload → PyMuPDF Parsing → spaCy NER → CUAD Clause Classification → React Risk Heatmap.

  - Team roles defined (5): Assign clear ownership for the Frontend (React), the NLP/NER Pipeline (spaCy/PyMuPDF), and the Agent/RAG logic (LangChain/ChromaDB).

### Day 2: The Skeleton Pipeline & Document Ingestion (20 Marks)

Focus Area: Setup & Basic Pipeline

- Technical Tasks: Build the document ingestion script using PyMuPDF. Write regex and LLM structure parsers to segment the raw text into logical sections (e.g., separating the "Definitions" section from "Term and Termination").

- Deliverables: A running skeleton where a test PDF is uploaded, and the backend successfully extracts and prints the segmented text to the console.

- How to ace the KPIs:

  - Code runs (5): The ingestion script runs smoothly and handles basic PDF formatting without crashing.

  - API/LLM integration (5): Prove your LLM structure parser can correctly identify where one clause ends and another begins.

  - Repo + commits (5): All team members have pushed the base backend server and initial React boilerplate to your repository.

  - Live demo success (5): Upload a raw NDA live and show the evaluator the cleanly segmented text output.

### Day 3: Core Legal NER & Clause Classification (20 Marks)

Focus Area: Core Feature

- Technical Tasks: Implement the legal NER pipeline. Fine-tune spaCy (en_core_web_trf) to extract entities like PARTY, DATES, MONETARY amounts, and JURISDICTION. Build the classification logic to map extracted clauses into the CUAD (Contract Understanding Atticus Dataset) categories.

- Deliverables: The core analytical logic is functional. The system can read a clause, identify the legal entities within it, and assign a preliminary risk score (low/medium/high).

- How to ace the KPIs:

  - Core feature implementation (8): The spaCy pipeline successfully isolates the exact governing law jurisdiction or penalty amount from a dense paragraph.

  - Real data usage (4): Use real, complex legal contracts (like the ones provided in the CUAD dataset) rather than simplified dummy text.

  - Test cases (4): Have specific clauses ready that contain high-risk elements (like an aggressive non-compete) to prove the classification system flags them.

  - Progress vs plan (4): The NLP pipeline aligns perfectly with the architecture designed on Day 1.

### Day 4: Template Comparison & Agent Orchestration (20 Marks)

Focus Area: Integration & Stability

- Technical Tasks: Store gold-standard templates in your Pinecone/ChromaDB vector store. Implement semantic similarity to compare the uploaded contract clauses against these standards to find deviations. Build the LangChain agent and equip it with tools (parser, NER, classifier, comparator, suggester).

- Deliverables: A fully working internal pipeline that takes a contract, flags deviations from the standard, and uses the LLM to generate specific redline modifications.

- How to ace the KPIs:

  - End-to-end integration (8): The data flows seamlessly from ingestion, through classification, into the LangChain agent's toolbelt.

  - Stability (no crashes) (4): Add robust error handling (e.g., if the uploaded document is a scanned image with terrible OCR quality, the system flags it cleanly instead of crashing).

  - Output quality (4): The LLM performs a detailed diff and successfully generates plain-English implications of the legal jargon.

  - Debugging effort (4): Keep a log of how you tuned the semantic similarity threshold to prevent the system from flagging perfectly safe clauses just because they used synonyms.

### Day 5: React UI, Heatmaps & Polish (10 Marks)

Focus Area: Polish & Demo Prep

- Technical Tasks: Finalize the React frontend. Build the visual Risk Heatmap (color-coding clauses green, yellow, or red). Implement the side-by-side comparison view and the exportable report generator. Connect the LangChain conversational memory so users can ask follow-up questions.

- Deliverables: A visually polished, user-friendly application and a compelling presentation deck.

- How to ace the KPIs:

  - UI clarity (3): The Risk Heatmap is highly intuitive, immediately drawing the eye to the "red" clauses.

  - Demo readiness (3): The application is pre-loaded with a processed contract so the heatmap and side-by-side comparison look fully fleshed out.

  - Storytelling (2): Frame the agent as an empowering tool for founders, saving them thousands of dollars and weeks of waiting on legal counsel, while explicitly noting it augments rather than replaces a final lawyer review.

  - Feature completeness (2): The parsing, classification, heatmap UI, and chat interface are all functioning together.

### Day 6: Final Live Demo & Q&A Defense (10 Marks)

Focus Area: Final Demo

- Technical Tasks: Execute the live presentation. Ensure your exportable report (PDF) formats cleanly for the final deliverable.

- Deliverables: A flawless live demo and a strong defense of your technical architecture.

- How to ace the KPIs:

  - Demo success (4): Upload a contract live, watch the heatmap generate, ask the conversational agent "What is the liability cap in this document?", and export the final report. Have a backup video ready.

  - Technical understanding (3): Be prepared to explain why you used fine-tuned spaCy models for entity extraction rather than just asking GPT-4o to do everything (e.g., better accuracy, faster, cheaper for specific NER tasks).

  - Team participation (2): Split the demo. One person handles the PyMuPDF/spaCy explanation, another the template comparison vector logic, and a third drives the React UI.

  - Q&A handling (1): Be prepared to discuss the legal liabilities of AI advice, leaning heavily on your system's design as a "first-pass" review tool that grounds its suggestions in standard clause libraries.

# Project 10

### Project 10: Autonomous Data Pipeline & Analytics Agent

### Day 1: Project Document & Architecture Setup (20 Marks)

Focus Area: Problem & Planning

- Technical Tasks: Define the system architecture connecting the Streamlit frontend to the LangChain SQL Agent, and ultimately to the backend database (e.g., PostgreSQL or DuckDB). Outline the LangGraph multi-step pipeline for handling complex queries.

- Deliverables: A formal Project Document with the problem statement, feature list, system architecture diagram, and assigned team roles.

- How to ace the KPIs:

  - Clarity of problem (5): Explicitly state the core issue: data analysts spend 60-70% of their time on pipeline maintenance and repetitive data pulls rather than high-value analysis.

  - Feasible scope (5): Bound the project clearly. State that for the MVP, you will use a local SQLite or DuckDB database with a read-only connection to ensure security and scope control.

  - Architecture understanding (5): Include a flowchart showing: User Query → Intent Classification → LangChain SQL Agent → Pandas Execution → Plotly Generation → Narrative Output.

  - Team roles defined (5): Assign clear ownership for Database/Data Engineering, Agent/SQL Prompting, and Frontend/Visualizations.

### Day 2: Data Registration & The Skeleton Pipeline (20 Marks)

Focus Area: Setup & Basic Pipeline

- Technical Tasks: Set up your database and populate it with a realistic, multi-table dummy dataset (e.g., e-commerce sales, customers, and products). Use LangChain's SQLDatabase utility to connect to it and introspect the schemas. Scaffold the Streamlit chat interface.

- Deliverables: A running skeleton where the backend successfully connects to the database, reads the tables, and passes the schema context to the console.

- How to ace the KPIs:

  - Code runs (5): The database initializes and the FastAPI/Streamlit server connects without connection-refused errors.

  - API/LLM integration (5): Prove your LLM can successfully look at the raw database schema and auto-generate plain-English descriptions of what each table contains.

  - Repo + commits (5): All team members have pushed the database schemas, dummy data generation scripts, and Streamlit foundations.

  - Live demo success (5): Show the evaluator the terminal output of LangChain successfully introspecting your database schema.

### Day 3: Core SQL Agent & Error Correction (20 Marks)

Focus Area: Core Feature

- Technical Tasks: Initialize the LangChain SQL Agent (ReAct pattern). Equip it with the core tools: sql_db_list_tables, sql_db_schema, sql_db_query, and crucially, sql_db_query_checker.

- Deliverables: The core intelligence is functional. The system can take a natural language query ("Show me top 5 customers by revenue"), write the SQL, execute it, and return the raw data.

- How to ace the KPIs:

  - Core feature implementation (8): The agent successfully writes complex queries involving JOINs and GROUP BY statements.

  - Real data usage (4): Ensure your dummy dataset is complex enough to require joins (e.g., asking for revenue by region requires joining a 'Sales' table with a 'Users' table).

  - Test cases (4): Purposely ask a tricky question to trigger an SQL error, and prove the sql_db_query_checker tool catches it and forces the LLM to rewrite the query autonomously.

  - Progress vs plan (4): The SQL generation aligns perfectly with the architecture designed on Day 1.

### Day 4: Visualizations & LangGraph Orchestration (20 Marks)

Focus Area: Integration & Stability

- Technical Tasks: Build the LangGraph pipeline for multi-step execution. After the SQL agent retrieves the data into a Pandas DataFrame, pass it to a Visualization Agent. Prompt the LLM to auto-select the correct chart type (e.g., line chart for time-series) and dynamically generate the Plotly Python code to render it.

- Deliverables: A fully working internal pipeline where natural language goes in, and a rendered Plotly chart comes out.

- How to ace the KPIs:

  - End-to-end integration (8): The data flows seamlessly from NL query → SQL → Database → Pandas → Plotly code → rendered chart.

  - Stability (no crashes) (4): Add robust error handling (e.g., using Python's exec() to run LLM-generated Plotly code is dangerous; wrap it in strict try/except blocks so the app doesn't crash if the LLM writes bad Python).

  - Output quality (4): The charts are accurate, properly labeled, and logically match the user's initial question.

  - Debugging effort (4): Keep a log of how you constrained the LLM to only output valid Plotly JSON/code without conversational filler.

### Day 5: Narrative Insights, Polish & UI (10 Marks)

Focus Area: Polish & Demo Prep

- Technical Tasks: Add the final LangGraph node: Narrative Generation. Pass the user's question and the raw data to GPT-4o to generate a headline finding and anomaly detection. Integrate the charts, narratives, and a "View SQL" toggle into the Streamlit UI. Add an export-to-PDF feature.

- Deliverables: A visually polished, user-friendly data analyst copilot and a compelling presentation deck.

- How to ace the KPIs:

  - UI clarity (3): The Streamlit app looks like a professional BI tool. The chat interface is clean, and charts are interactive.

  - Demo readiness (3): The application is pre-loaded with a complex database, and the team has rehearsed specific queries that show off the system's best capabilities.

  - Storytelling (2): Frame the agent as an "Analyst Copilot" that democratizes data access for non-technical executives, rather than a tool meant to replace data engineers.

  - Feature completeness (2): The SQL generation, Plotly charts, narrative insights, and PDF export are all functioning together.

### Day 6: Final Live Demo & Q&A Defense (10 Marks)

Focus Area: Final Demo

- Technical Tasks: Execute the live presentation.

- Deliverables: A flawless live demo and a strong defense of your technical architecture.

- How to ace the KPIs:

  - Demo success (4): Type a complex query live ("What was the month-over-month revenue growth in Q3 for the Enterprise segment?"). Watch the agent "think," write the SQL, and render the chart. Have a backup video ready.

  - Technical understanding (3): Be prepared to explain exactly how the ReAct prompting framework allows the agent to observe a database error and try a different SQL query.

  - Team participation (2): Split the demo. One person handles the database/SQL Agent explanation, another explains the dynamic Plotly generation, and a third drives the Streamlit UI.

  - Q&A handling (1): Be highly prepared for questions about SQL Injection and Data Privacy. Explain that your agent connects via a strictly Read-Only role, preventing it from executing DROP TABLE or DELETE commands. Evaluators will love this answer.

# Project 11

### Project 11: Mental Health First-Response Chatbot

### Day 1: Project Document & Architecture Setup (20 Marks)

Focus Area: Problem & Planning

- Technical Tasks: Define the conversational architecture (LangChain memory + RAG). Map out the exact logic for the three Crisis Escalation Tiers. Design the PostgreSQL schema to safely store anonymized session history and mood logs. Initialize your frontend (React Native/Flutter or a responsive web app) and backend (FastAPI).

- Deliverables: A formal Project Document with the problem statement, feature list, system architecture flowchart, and assigned team roles.

- How to ace the KPIs:

  - Clarity of problem (5): Explicitly highlight the bottleneck: university counseling centers have 2-4 week wait times, leaving students without immediate first-response support.

  - Feasible scope (5): Bound the project strictly. State: "This is a first-response triage and coping tool, explicitly NOT a diagnostic or therapy replacement."

  - Architecture understanding (5): Include a flowchart showing: User Input → BERT Sentiment/Crisis Check → LangChain Memory/RAG → Empathetic Output or Twilio SMS Escalation.

  - Team roles defined (5): Assign clear ownership for the Backend/Crisis Routing, the NLP/Sentiment Analysis (BERT), and the Frontend/Mood Dashboard.

### Day 2: Setup, RAG Base & The Skeleton Pipeline (20 Marks)

Focus Area: Setup & Basic Pipeline

- Technical Tasks: Curate the CBT exercises, grounding techniques, and psychoeducational materials. Ingest them into a ChromaDB or FAISS vector store. Set up the basic FastAPI backend and connect it to your frontend chat interface.

- Deliverables: A running skeleton where a user can send a message, and the backend successfully queries the CBT knowledge base and prints a response to the console.

- How to ace the KPIs:

  - Code runs (5): The backend and frontend communicate without CORS or connection errors.

  - API/LLM integration (5): Prove your LangChain setup can successfully retrieve a grounding exercise from your vector database.

  - Repo + commits (5): All team members have pushed the database schemas, UI boilerplate, and RAG ingestion scripts.

  - Live demo success (5): Ask the skeleton bot a basic question live ("I feel overwhelmed") and show the evaluator the raw RAG retrieval output.

### Day 3: Core Sentiment & Crisis Detection (20 Marks)

Focus Area: Core Feature

- Technical Tasks: Implement the BERT sentiment classifier to map user messages to mood states (anxious, sad, neutral, hopeful). Build the critical Crisis Detection layer using keyword matching and classifier scoring to identify self-harm indicators.

- Deliverables: The core safety logic is functional. The system can read a message, score its sentiment, and accurately trigger an escalation protocol if high-risk language is used.

- How to ace the KPIs:

  - Core feature implementation (8): The crisis detection works flawlessly. A high-risk input immediately bypasses normal conversation and returns emergency hotline numbers.

  - Real data usage (4): Test the classifier against a dataset like CLPsych to ensure nuanced detection of distress signals.

  - Test cases (4): Have very specific test cases ready to prove the difference between Tier 1 (needs empathy) and Tier 3 (needs immediate emergency escalation).

  - Progress vs plan (4): The NLP pipeline and escalation tiers align perfectly with the Day 1 architecture.

### Day 4: Conversational Engine & Integration (20 Marks)

Focus Area: Integration & Stability

- Technical Tasks: Connect LangChain ConversationBufferMemory so the bot remembers the user's state throughout the session. Write the strict system prompts enforcing empathetic, non-diagnostic responses. Trigger specific CBT modules (e.g., breathing exercises) based on the Day 3 detected mood state. Configure the Twilio API for SMS alerts on Tier 3 escalations.

- Deliverables: A fully working end-to-end pipeline where a user can have a multi-turn, empathetic conversation that dynamically adjusts to their sentiment.

- How to ace the KPIs:

  - End-to-end integration (8): Data flows seamlessly from the chat UI, through the sentiment/crisis check, into the LLM, and back to the user with memory intact.

  - Stability (no crashes) (4): Add robust error handling (e.g., ensuring the Twilio API doesn't crash the server if a phone number is formatted incorrectly).

  - Output quality (4): The LLM's responses are warm, validating, and strictly adhere to the non-diagnostic guardrails.

  - Debugging effort (4): Keep a log of how you tuned the LLM prompt to prevent it from giving unsolicited medical advice.

### Day 5: Mood Dashboards, UI & Polish (10 Marks)

Focus Area: Polish & Demo Prep

- Technical Tasks: Finalize the frontend UI. Build the Mood Tracking Dashboard to visualize daily logs and trend analysis over time. Hardcode clear, unmissable medical disclaimers into the app's header/footer.

- Deliverables: A visually polished, accessible application and a compelling presentation deck.

- How to ace the KPIs:

  - UI clarity (3): The chat interface is calming and accessible. The mood tracking charts are easy to read and logically display the data stored in PostgreSQL.

  - Demo readiness (3): The application is pre-loaded with simulated session histories so the mood trend dashboard looks populated and active.

  - Storytelling (2): Frame the project with extreme empathy. Focus on "bridging the gap" during the 4-week wait time for university counseling, emphasizing accessibility and immediate psychological first-aid.

  - Feature completeness (2): The conversational memory, mood dashboard, CBT exercises, and crisis escalation are all functioning together.

### Day 6: Final Live Demo & Q&A Defense (10 Marks)

Focus Area: Final Demo

- Technical Tasks: Execute the live presentation.

- Deliverables: A flawless live demo and a strong defense of your ethical and technical architecture.

- How to ace the KPIs:

  - Demo success (4): Run a live conversation. Start with a mild anxiety prompt to show the CBT breathing exercise retrieval, then explicitly type a high-risk trigger word to show the system instantly switching to the Crisis Escalation protocol. Have a backup video ready.

  - Technical understanding (3): Be prepared to explain why you used a dedicated BERT classifier for crisis detection rather than just trusting GPT-4o to notice (answer: dedicated classifiers are faster, deterministic, and safer for critical routing).

  - Team participation (2): Split the demo. One person handles the RAG/CBT knowledge base, another explains the BERT sentiment/crisis routing, and a third drives the UI and mood dashboard.

  - Q&A handling (1): Be highly prepared for questions on Ethics and Liability. Strongly reiterate that the system is hardcoded to never diagnose, contains omnipresent disclaimers, and has a deterministic override for crisis situations. Evaluators will respect a team that treats AI safety seriously.

# Project 12

### Project 12: Multilingual Customer Support Bot with Sentiment-Aware Routing

### Day 1: Project Document & Architecture Setup (20 Marks)

Focus Area: Problem & Planning

- Technical Tasks: Define the Rasa/Botpress architecture. Map out the L1 intents (e.g., check_order_status, refund_policy). Define the exact mathematical thresholds for sentiment and urgency that will trigger a human handoff. Set up the PostgreSQL schema for ticket logging.

- Deliverables: A formal Project Document with the problem statement, feature list, system architecture flowchart, and assigned team roles.

- How to ace the KPIs:

  - Clarity of problem (5): Explicitly highlight the business pain point: E-commerce companies face a massive bottleneck scaling support across 10+ languages, leading to high wait times and poor CSAT scores.

  - Feasible scope (5): Bound the project. State: "For the MVP, we will natively support exactly 3 languages (e.g., English, Spanish, and Hindi) to ensure high-quality intent classification before scaling."

  - Architecture understanding (5): Include a flowchart showing: WhatsApp API → Language/Sentiment Detection (XLM-R) → Intent Classification (Rasa) → Custom Action (API/RAG) OR Human Escalation.

  - Team roles defined (5): Assign clear ownership for the NLP Pipeline (Rasa/Hugging Face), Backend Integrations (Order APIs/WhatsApp), and Analytics (Grafana/Streamlit Dashboards).

### Day 2: WhatsApp Sandbox & Skeleton Pipeline (20 Marks)

Focus Area: Setup & Basic Pipeline

- Technical Tasks: Initialize the Rasa server. Set up the WhatsApp Business API Sandbox (via Meta for Developers or Twilio). Create basic intent recognition for a simple "Hello" and "Goodbye" in your chosen languages.

- Deliverables: A running skeleton where a user sends a WhatsApp message from their phone, it hits your backend, and the bot replies.

- How to ace the KPIs:

  - Code runs (5): The Rasa NLU and Core servers start without dependency conflicts.

  - API/LLM integration (5): Prove your webhook successfully receives payloads from the WhatsApp API.

  - Repo + commits (5): All team members have pushed the base Rasa configuration and webhook server files.

  - Live demo success (5): Send a live WhatsApp message from your phone during the evaluation and show the bot echoing back a response.

### Day 3: Multilingual NLP & Sentiment Routing (20 Marks)

Focus Area: Core Feature

- Technical Tasks: Integrate the Hugging Face transformer (xlm-roberta-base) into your Rasa NLU pipeline for cross-lingual intent classification. Build the custom NLU component to score sentiment (negative, neutral, positive) and extract it as a Rasa "slot".

- Deliverables: The core intelligence is functional. The bot can accurately classify a refund request in Spanish and detect if the user is using angry language.

- How to ace the KPIs:

  - Core feature implementation (8): The sentiment detection works natively in the supported languages without requiring a slow, intermediate "Google Translate" step.

  - Real data usage (4): Train your intents using real e-commerce datasets (like the MultiDoGO dataset) rather than perfectly structured dummy sentences.

  - Test cases (4): Have specific test cases ready to prove that a heavily negative message ("Where is my package, this is ridiculous!") immediately triggers the human-handoff routing rule.

  - Progress vs plan (4): The NLP pipeline perfectly mirrors the methodology outlined on Day 1.

### Day 4: RAG Knowledge Base & Backend APIs (20 Marks)

Focus Area: Integration & Stability

- Technical Tasks: Build the RAG vector store for your e-commerce FAQs using paraphrase-multilingual-MiniLM. Write Rasa Custom Actions to connect to a dummy backend database to resolve L1 queries (e.g., querying an order ID to return shipping status).

- Deliverables: A fully working end-to-end pipeline where the bot autonomously resolves standard queries and prepares a context summary when handing off angry users.

- How to ace the KPIs:

  - End-to-end integration (8): Data flows seamlessly: WhatsApp → Rasa → Custom Action (Order DB) → WhatsApp.

  - Stability (no crashes) (4): Implement a robust Fallback Policy. If the bot doesn't understand a query, it gracefully asks the user to rephrase rather than crashing or infinitely looping.

  - Output quality (4): The RAG responses are accurate, and the context summaries generated for the "human agent" are concise and useful.

  - Debugging effort (4): Keep a log of how you tuned the DIETClassifier epochs or threshold confidence to prevent the bot from confusing a return_request with an order_status check.

### Day 5: Dashboards, Polish & Storytelling (10 Marks)

Focus Area: Polish & Demo Prep

- Technical Tasks: Set up Grafana or a Streamlit dashboard connecting to your Redis/PostgreSQL database to visualize real-time sentiment trends, autonomous resolution rates, and common pain points. Polish the "Human Agent" UI where escalated tickets appear.

- Deliverables: A visually polished command center for support managers and a compelling presentation deck.

- How to ace the KPIs:

  - UI clarity (3): The live analytics dashboard is visually striking, clearly showing the CSAT scores and volume of automated vs. escalated tickets.

  - Demo readiness (3): The system is pre-loaded with simulated chat logs so the Grafana dashboard looks populated and active.

  - Storytelling (2): Frame the project heavily around ROI. Emphasize how achieving a 70% autonomous resolution rate while selectively escalating high-risk tickets saves companies millions while protecting brand reputation.

  - Feature completeness (2): The WhatsApp integration, multilingual NLP, custom actions, handoff routing, and analytics dashboard are all functioning together.

### Day 6: Final Live Demo & Q&A Defense (10 Marks)

Focus Area: Final Demo

- Technical Tasks: Execute the live presentation.

- Deliverables: A flawless live demo and a strong defense of your technical architecture.

- How to ace the KPIs:

  - Demo success (4): Run a live WhatsApp demo. Start by asking for an order status in English (bot resolves it). Switch to Spanish and ask a question (bot resolves it). Finally, send an angry message, and show the system instantly routing the chat to the human agent dashboard. Have a backup video ready.

  - Technical understanding (3): Be highly prepared to explain the architectural advantage of using cross-lingual embeddings (like XLM-R) versus simply translating every incoming message to English first (answer: lower latency, cheaper, preserves cultural nuance and slang).

  - Team participation (2): Split the demo. One person handles the WhatsApp/Backend logic, another explains the multilingual NLP and embeddings, and a third drives the live demo and analytics dashboard.

  - Q&A handling (1): If asked about handling languages you didn't explicitly train for, explain how the underlying cross-lingual models provide zero-shot transfer capabilities, but emphasize the importance of your Fallback Policy to catch low-confidence predictions.

# Project 13

### Project 13: AI-Powered Campus Navigation & Information Bot

### Day 1: Project Document & Architecture Setup (20 Marks)

Focus Area: Problem & Planning

- Technical Tasks: Define the multi-modal architecture. Design the Firebase database schema for real-time events/menus. Map out the RAG pipeline for university policies. Plan the graph node structure for your single-building indoor map. Initialize the Flutter repository.

- Deliverables: A formal Project Document with the problem statement, feature list, system architecture diagram, and assigned team roles.

- How to ace the KPIs:

  - Clarity of problem (5): Explicitly highlight the friction new students and visitors face finding specific rooms, understanding bus schedules, and locating campus services.

  - Feasible scope (5): Strictly bound the AR indoor navigation to one specific building or floor to ensure high-quality execution.

  - Architecture understanding (5): Include a flowchart showing: User Voice Input (Whisper) → Intent Routing → RAG (Info) OR Google Maps (Outdoor) OR AR/A* Pathfinding (Indoor).

  - Team roles defined (5): Assign clear ownership for the Mobile/AR (Flutter/ARCore), the Backend/RAG (FastAPI/ChromaDB), and the Mapping/Pathfinding algorithms.

### Day 2: The Skeleton App & RAG Foundation (20 Marks)

Focus Area: Setup & Basic Pipeline

- Technical Tasks: Digitize campus info (department contacts, cafeteria menus, standard policies). Chunk, embed, and store this in FAISS/ChromaDB. Set up the basic Flutter chat UI and connect it to your FastAPI backend.

- Deliverables: A running skeleton mobile app where a user can type a question ("What time does the library close?") and receive a correct, context-aware RAG response.

- How to ace the KPIs:

  - Code runs (5): The Flutter app builds successfully on an emulator or physical device, and the backend handles requests without crashing.

  - API/LLM integration (5): Prove your LLM can successfully retrieve a campus policy from your vector database.

  - Repo + commits (5): All team members have pushed the base Flutter app, FastAPI server, and RAG scripts.

  - Live demo success (5): Ask the skeleton app a campus question live and show the evaluator the correct retrieval on the mobile screen.

### Day 3: Voice Integration & Outdoor Mapping (20 Marks)

Focus Area: Core Feature

- Technical Tasks: Integrate OpenAI's Whisper API (or a lightweight on-device model) into Flutter so users can ask questions using their voice. Integrate the Google Maps SDK to handle outdoor routing between major campus buildings.

- Deliverables: The voice and outdoor navigation cores are functional. The app can transcribe audio, route the intent, and draw a polyline on Google Maps from the dorms to the engineering building.

- How to ace the KPIs:

  - Core feature implementation (8): The Whisper integration accurately transcribes noisy audio, and the Google Maps integration correctly geocodes campus landmarks.

  - Real data usage (4): Use the actual GPS coordinates and names of your university's buildings.

  - Test cases (4): Test voice queries with heavy background noise to prove the robustness of the transcription.

  - Progress vs plan (4): The voice and outdoor mapping align perfectly with the architecture defined on Day 1.

### Day 4: Indoor Graph & AR Pathfinding (20 Marks)

Focus Area: Integration & Stability

- Technical Tasks: This is the hardest day. Create a graph-based map of your chosen indoor test area (nodes = hallways/doors, edges = walkable paths). Implement the A* pathfinding algorithm to calculate the shortest route. Integrate ARCore/ARKit to render basic 3D directional arrows on the camera feed based on the calculated path.

- Deliverables: A working indoor navigation prototype where the app calculates an A* path to a room and overlays directional cues onto the live camera.

- How to ace the KPIs:

  - End-to-end integration (8): The system seamlessly hands off from a voice query ("Take me to Room 101") to calculating the A* path, to rendering the AR arrows.

  - Stability (no crashes) (4): Add robust error handling (e.g., if the camera loses tracking or the AR session drops, gracefully fall back to a 2D map view instead of crashing the app).

  - Output quality (4): The A* algorithm reliably finds the shortest, most logical path through your node graph without clipping through walls.

  - Debugging effort (4): Keep a detailed log of how you calibrated the AR arrows to point correctly based on the device's compass/gyroscope. Evaluators will ask about this.

### Day 5: Real-Time Data, UI Polish & Storytelling (10 Marks)

Focus Area: Polish & Demo Prep

- Technical Tasks: Connect the app to Firebase to pull "real-time" simulated data (e.g., a live class schedule or room availability). Polish the Flutter UI, ensuring transitions between the Chat, 2D Map, and AR Camera views are smooth and intuitive.

- Deliverables: A visually polished, multimodal mobile application and a compelling presentation deck.

- How to ace the KPIs:

  - UI clarity (3): The app feels like a modern, native iOS/Android product. The floating chatbot UI doesn't obscure the AR navigation view.

  - Demo readiness (3): The app is installed on a physical device, fully tested in the target building, and ready to mirror to a screen for the presentation.

  - Storytelling (2): Frame the project as a "Smart Campus" initiative that improves accessibility, campus security (via real-time alerts), and the freshman experience.

  - Feature completeness (2): Voice chat, RAG Q&A, outdoor maps, and indoor AR are all functioning together.

### Day 6: Final Live Demo & Q&A Defense (10 Marks)

Focus Area: Final Demo

- Technical Tasks: Execute the live presentation. Screen-mirror the mobile device to the projector.

- Deliverables: A flawless live demo and a strong defense of your spatial mapping architecture.

- How to ace the KPIs:

  - Demo success (4): Live mirror your phone. Tap the mic, say "What's on the menu today?", show the text response. Then say "Navigate me to the cafeteria." Show the Google Map outdoor route, then transition to the AR view showing arrows on the floor. Critically: Have a pre-recorded video of the AR working perfectly in the building, just in case live sensor calibration fails in the presentation room.

  - Technical understanding (3): Be prepared to explain exactly how you converted a physical floor plan into a mathematical graph (nodes and edges) for the A* algorithm to traverse.

  - Team participation (2): Split the demo. One person handles the RAG/Voice explanation, another explains the A* math and AR rendering, and a third drives the live mobile demo.

  - Q&A handling (1): If asked about positioning accuracy without GPS indoors, explain the limitations of current IMU (accelerometer/gyro) tracking, and discuss how future iterations would use BLE (Bluetooth Low Energy) beacons or Wi-Fi fingerprinting for true indoor localization.

# Project 14

### Project 14: Interview Preparation Chatbot with Real-Time Feedback

### Day 1: Project Document & Architecture Setup (20 Marks)

Focus Area: Problem & Planning

- Technical Tasks: Define the multi-modal architecture. Map out the client-side (React + MediaPipe + WebRTC) vs. server-side (FastAPI + Whisper + GPT-4o) responsibilities. Design the PostgreSQL schema for user profiles, session logs, and scorecards.

- Deliverables: A formal Project Document with the problem statement, feature list, system architecture diagram, and assigned team roles.

- How to ace the KPIs:

  - Clarity of problem (5): Explicitly state that students fail technical interviews not because they lack knowledge, but because they lack personalized, high-fidelity behavioral feedback.

  - Feasible scope (5): Bound the project carefully. State: "For the MVP, we will focus on Behavioral and System Design interviews, tracking Eye Contact and Filler Words. Live coding execution is out of scope."

  - Architecture understanding (5): Include a flowchart showing: Webcam → Browser (MediaPipe CV) + Audio Stream → Backend (Whisper STT) → GPT-4o (STAR Method Evaluation) → React Scorecard.

  - Team roles defined (5): Assign clear ownership for the Frontend/Computer Vision (React/MediaPipe), the Audio/Backend (WebRTC/Whisper), and the LLM Evaluation (GPT-4o Prompting).

### Day 2: WebRTC & The Skeleton Pipeline (20 Marks)

Focus Area: Setup & Basic Pipeline

- Technical Tasks: Scaffold the React video interface. Implement WebRTC to capture the user's webcam and microphone. Set up the backend to receive the audio stream, pass it to Whisper for transcription, and return the raw text to the frontend.

- Deliverables: A running skeleton where a user speaks into their webcam, and the application successfully transcribes their speech into text on the screen in near real-time.

- How to ace the KPIs:

  - Code runs (5): The React app successfully asks for camera/mic permissions and streams data without crashing.

  - API/LLM integration (5): Prove your backend can successfully chunk the audio and get accurate transcriptions from the Whisper API.

  - Repo + commits (5): All team members have pushed the base React components and FastAPI audio handlers.

  - Live demo success (5): Speak into the skeleton app live and show the evaluator the raw text transcription appearing on the screen.

### Day 3: Computer Vision & Audio Analytics (20 Marks)

Focus Area: Core Feature

- Technical Tasks: Integrate MediaPipe Holistic into the React frontend. Calculate "Eye Contact" by tracking iris position relative to eye corners. Implement the algorithm to detect filler words ("um," "like," "you know") and calculate Words Per Minute (WPM) from the Whisper transcription timestamps.

- Deliverables: The core tracking intelligence is functional. The app can look at a user and calculate their eye-contact percentage and filler-word frequency in real-time.

- How to ace the KPIs:

  - Core feature implementation (8): The MediaPipe integration successfully draws facial landmarks on the screen (for debugging) and accurately flags when the user looks away from the camera.

  - Real data usage (4): Test the filler word detection on naturally messy, conversational speech, not just perfectly enunciated test phrases.

  - Test cases (4): Have specific test cases ready: deliberately look away from the camera for 5 seconds and show the eye-contact score dropping dynamically.

  - Progress vs plan (4): The client-side CV and server-side audio processing align perfectly with the Day 1 architecture.

### Day 4: LLM Evaluation & Feedback Engine (20 Marks)

Focus Area: Integration & Stability

- Technical Tasks: Send the Whisper transcript + the AI's question to GPT-4o. Write the strict system prompt to evaluate the answer based on relevance, completeness, and structure (e.g., enforcing the STAR method: Situation, Task, Action, Result). Build the logic to generate the comprehensive post-interview scorecard.

- Deliverables: A fully working end-to-end pipeline. The AI asks a question, the user answers (while being tracked for CV/Audio metrics), and the system generates a grade and feedback.

- How to ace the KPIs:

  - End-to-end integration (8): Data flows seamlessly from the initial AI question to the user's multi-modal response, culminating in the LLM's structured feedback.

  - Stability (no crashes) (4): Handle audio dropouts gracefully. Ensure the LLM doesn't crash if the user stays silent for 10 seconds.

  - Output quality (4): The GPT-4o feedback is highly specific (e.g., "You explained the 'Action' well, but forgot to mention the 'Result' of your project").

  - Debugging effort (4): Keep a log of how you tuned the MediaPipe facial landmark thresholds to accommodate users wearing glasses or in low lighting.

### Day 5: Dashboards, Polish & Storytelling (10 Marks)

Focus Area: Polish & Demo Prep

- Technical Tasks: Finalize the React UI. Build the Post-Interview Scorecard view (combining the LLM's technical grade with the CV eye-contact score and Audio WPM metrics). Implement subtle real-time on-screen cues (e.g., a small "Slow down" toast if WPM exceeds 160).

- Deliverables: A visually polished, professional mock-interview platform and a compelling presentation deck.

- How to ace the KPIs:

  - UI clarity (3): The video interface feels like Zoom or Google Meet. The post-interview scorecard uses clear charts (e.g., radar charts for confidence, technical accuracy, and communication).

  - Demo readiness (3): The database is pre-loaded with past mock sessions so the "Progress Tracking" dashboard shows a realistic improvement curve over time.

  - Storytelling (2): Frame the project as an equalizer that democratizes access to expensive executive interview coaching for university students.

  - Feature completeness (2): The WebRTC video, MediaPipe CV, Whisper STT, and LLM evaluations are all functioning together.

### Day 6: Final Live Demo & Q&A Defense (10 Marks)

Focus Area: Final Demo

- Technical Tasks: Execute the live presentation. Ensure your webcam isn't being blocked by another application (like Zoom) before you start the live demo.

- Deliverables: A flawless live demo and a strong defense of your technical architecture.

- How to ace the KPIs:

  - Demo success (4): Conduct a 1-minute live mock interview. Intentionally use filler words and look away from the camera. End the interview and show the scorecard correctly docking points for those exact behaviors while grading your verbal answer. Have a backup video ready.

  - Technical understanding (3): Be highly prepared to explain why you ran MediaPipe on the frontend (React/Browser) rather than sending video frames to the backend (Answer: to eliminate network latency, ensure real-time feedback, and dramatically reduce server compute costs). Evaluators love this architectural optimization.

  - Team participation (2): Split the demo. One person handles the WebRTC/Whisper explanation, another explains the MediaPipe computer vision math, and a third drives the live demo and LLM scorecard.

  - Q&A handling (1): Be prepared to discuss data privacy (e.g., "We do not store the video feeds, we only extract mathematical landmark coordinates in the browser, ensuring user privacy").

# Project 15

### Project 15: Agricultural Advisory Chatbot for Farmers

### Day 1: Project Document & Architecture Setup (20 Marks)

Focus Area: Problem & Planning

- Technical Tasks: Define the system architecture connecting the WhatsApp Business API to your FastAPI backend. Plan the CNN model pipeline (MobileNetV2) and the MongoDB schema for storing farmer profiles (location, crop type, land size).

- Deliverables: A formal Project Document with the problem statement, feature list, system architecture flowchart, and assigned team roles.

- How to ace the KPIs:

  - Clarity of problem (5): Explicitly highlight the core issue: small-scale farmers lack timely, localized advice, leading to devastating crop losses from preventable diseases.

  - Feasible scope (5): Bound the project carefully. State: "For the MVP, our Computer Vision model will focus on 3 specific crops (e.g., Tomato, Potato, Pepper) from the PlantVillage dataset to ensure high accuracy."

  - Architecture understanding (5): Include a flowchart showing: WhatsApp (Voice/Image) → FastAPI → Whisper (Speech-to-Text) / MobileNetV2 (Vision) → GPT-4o (Reasoning & Translation) → WhatsApp Response.

  - Team roles defined (5): Assign clear ownership for the Computer Vision (CNN/PlantVillage), Backend Integrations (WhatsApp/Weather APIs), and the NLP/RAG logic (Multilingual/Govt Schemes).

### Day 2: WhatsApp Sandbox & The Skeleton Pipeline (20 Marks)

Focus Area: Setup & Basic Pipeline

- Technical Tasks: Set up the WhatsApp Business API (Meta for Developers or Twilio Sandbox). Initialize the FastAPI webhook server to receive text, image, and voice media. Integrate Whisper for voice-to-text transcription.

- Deliverables: A running skeleton where a user sends a WhatsApp voice note in Hindi or English, the backend receives it, transcribes it, and echoes back a text response.

- How to ace the KPIs:

  - Code runs (5): The FastAPI server runs locally (e.g., via ngrok) and successfully authenticates WhatsApp webhook payloads.

  - API/LLM integration (5): Prove your backend can download the .ogg audio file from WhatsApp and successfully pass it to the Whisper API.

  - Repo + commits (5): All team members have pushed the base webhook server and MongoDB connection scripts to the repository.

  - Live demo success (5): Send a voice note to the sandbox number live and show the evaluator the transcribed text appearing in your server console.

### Day 3: Computer Vision & Disease Diagnosis (20 Marks)

Focus Area: Core Feature

- Technical Tasks: Build the CNN pipeline. Use transfer learning with MobileNetV2 on the PlantVillage dataset. Implement the image preprocessing logic (resizing to 224x224, normalizing) so photos sent via WhatsApp can be fed directly to the model for inference.

- Deliverables: The core visual intelligence is functional. The system can take a raw image of a diseased leaf, process it, and output a predicted disease class with a confidence score.

- How to ace the KPIs:

  - Core feature implementation (8): The CNN successfully distinguishes between "Tomato Early Blight" and "Tomato Healthy" with high accuracy.

  - Real data usage (4): Test the model on held-out images from the dataset, or better yet, real photos of diseased leaves downloaded from Google Images to test against WhatsApp compression artifacts.

  - Test cases (4): Have specific test images ready that the model consistently predicts correctly to use during your demonstrations.

  - Progress vs plan (4): The model architecture (MobileNetV2 for speed) aligns perfectly with the Day 1 plan.

### Day 4: Data APIs & Knowledge Base (20 Marks)

Focus Area: Integration & Stability

- Technical Tasks: Integrate the OpenWeatherMap API using the user's shared WhatsApp location. Build the RAG knowledge base for Government Schemes and Disease Treatments. Write the prompt logic to map the Day 3 disease prediction to actionable, organic/chemical treatment advice.

- Deliverables: A fully working intelligence layer that can fetch live weather, query the database for market prices, and retrieve accurate disease treatments.

- How to ace the KPIs:

  - End-to-end integration (8): Data flows seamlessly from the external APIs and vector store into the LLM's context window.

  - Stability (no crashes) (4): Add robust error handling (e.g., if the user hasn't shared their location, gracefully ask for their PIN code instead of crashing the weather API call).

  - Output quality (4): The LLM generates farmer-friendly explanations avoiding overly dense academic jargon.

  - Debugging effort (4): Keep a log of how you tuned the LLM to only recommend treatments found in your approved knowledge base, preventing harmful AI hallucinations.

### Day 5: Multilingual Orchestration & Storytelling (10 Marks)

Focus Area: Polish & Demo Prep

- Technical Tasks: Tie the entire LangChain agent together. Implement language detection and translation (using GPT-4o or IndicTrans2) so the bot responds in the exact language the farmer used. Polish the WhatsApp message formatting (using bolding and emojis for readability).

- Deliverables: A polished, fully autonomous WhatsApp agent and a compelling presentation deck.

- How to ace the KPIs:

  - UI clarity (3): The WhatsApp responses are neatly formatted, providing the disease diagnosis, weather warning, and treatment in bite-sized, readable chunks.

  - Demo readiness (3): The sandbox is active, the database is populated with dummy market prices, and test images are queued up on your phone.

  - Storytelling (2): Frame the project passionately around digital inclusion. Highlight how voice-notes and local languages bypass literacy barriers, democratizing access to expert agricultural science.

  - Feature completeness (2): The image diagnosis, voice integration, weather/market APIs, and multilingual translation are all functioning together.

### Day 6: Final Live Demo & Q&A Defense (10 Marks)

Focus Area: Final Demo

- Technical Tasks: Execute the live presentation. Ensure your phone screen is mirrored to the presentation display.

- Deliverables: A flawless live demo and a strong defense of your technical architecture.

- How to ace the KPIs:

  - Demo success (4): Send a live WhatsApp message: a photo of a diseased leaf and a voice note in Hindi asking "What is wrong with my crop?" Show the bot replying in Hindi with the correct diagnosis and a localized weather tip. Have a backup video ready.

  - Technical understanding (3): Be prepared to explain exactly why you chose MobileNetV2 over a heavier model like ResNet152 (Answer: MobileNet is highly optimized for fast inference and edge deployment, ensuring low latency which is critical for a chatbot).

  - Team participation (2): Split the demo. One person handles the Computer Vision explanation, another explains the WhatsApp/Backend integration, and a third drives the live mobile demo.

  - Q&A handling (1): If asked about misdiagnosis liabilities, explain that your system explicitly states its confidence score and advises consulting local agronomists for severe, low-confidence predictions.

# Project 16

### Project 16: AI-Powered Personalized Learning Companion

### Day 1: Project Document & Architecture Setup (20 Marks)

Focus Area: Problem & Planning

- Technical Tasks: Define the system architecture connecting the React frontend, the FastAPI backend, and the LLM routing. Map out the PostgreSQL database schema for storing Student Profiles, Topic Trees (prerequisite graphs), and FSRS Flashcard parameters.

- Deliverables: A formal Project Document with the problem statement, feature list, system architecture flowchart, and assigned team roles.

- How to ace the KPIs:

  - Clarity of problem (5): Explicitly highlight the core issue: traditional 1-to-many education leaves slower students behind and bores faster students.

  - Feasible scope (5): Bound the project strictly. State: "For the MVP, we will limit the knowledge base to a single subject (e.g., High School Physics) to ensure the prerequisite dependency graph is highly accurate."

  - Architecture understanding (5): Include a flowchart showing: Diagnostic Quiz → Learning Path Generation → Conversational Tutor → Spaced Repetition Updates.

  - Team roles defined (5): Assign clear ownership for the Frontend/Dashboards (React), the Educational Algorithms (FSRS/Adaptive Quizzes), and the LLM/RAG pipeline (LangChain/ChromaDB).

### Day 2: Setup & The Core Knowledge Base (20 Marks)

Focus Area: Setup & Basic Pipeline

- Technical Tasks: Ingest your textbook content using LangChain document loaders. Chunk, embed, and store the content in ChromaDB. Set up the basic React chat interface and connect it to your FastAPI server.

- Deliverables: A running skeleton where a user can ask a factual question from the curriculum, and the backend successfully retrieves the answer via RAG and prints it to the screen.

- How to ace the KPIs:

  - Code runs (5): The React app and FastAPI server run without CORS or connection errors.

  - API/LLM integration (5): Prove your RAG pipeline successfully extracts the correct textbook chunk (e.g., the definition of Newton's Second Law).

  - Repo + commits (5): All team members have pushed the base database schemas, UI boilerplate, and RAG ingestion scripts.

  - Live demo success (5): Ask the skeleton bot a factual curriculum question live and show the evaluator the raw RAG retrieval output in the console.

### Day 3: Diagnostic Assessment & Learning Paths (20 Marks)

Focus Area: Core Feature

- Technical Tasks: Build the diagnostic quiz engine. Prompt GPT-4o to generate questions classified by Bloom's Taxonomy levels to map knowledge gaps. Implement the topological sorting algorithm to generate a personalized roadmap based on prerequisite dependencies (e.g., you must master "Velocity" before learning "Acceleration").

- Deliverables: The core adaptive logic is functional. A new student can take a 5-question diagnostic, and the system outputs a personalized, ordered topic roadmap in JSON format.

- How to ace the KPIs:

  - Core feature implementation (8): The learning path accurately identifies weak areas and orders the required remedial topics logically.

  - Real data usage (4): Use a real, structured curriculum syllabus for your topic tree rather than just making up broad categories.

  - Test cases (4): Have specific test cases ready: purposefully fail all the "Kinematics" questions on the diagnostic to prove the system prioritizes that topic in the generated learning path.

  - Progress vs plan (4): The diagnostic engine perfectly matches the Day 1 architecture constraints.

### Day 4: Conversational Tutor & Adaptive Quizzes (20 Marks)

Focus Area: Integration & Stability

- Technical Tasks: Integrate LangChain ConversationBufferMemory. Write the dynamic system prompt that instructs the LLM to explain concepts using analogies based on the student's stored interests (e.g., cricket, video games). Build the Adaptive Quiz engine that adjusts difficulty dynamically based on performance (Item Response Theory).

- Deliverables: A fully working end-to-end tutoring session where a student can ask for an explanation, receive a highly personalized analogy, and be tested on it immediately.

- How to ace the KPIs:

  - End-to-end integration (8): Data flows seamlessly from the RAG retrieval, through the "Analogy Prompting" layer, into the chat, and updates the student's mastery score.

  - Stability (no crashes) (4): Add robust JSON parsers (like Pydantic) to ensure that when the LLM generates multiple-choice quiz questions, it never breaks your frontend formatting.

  - Output quality (4): The analogies make genuine logical sense and aren't forced.

  - Debugging effort (4): Keep a log of how you tuned the LLM prompt to prevent it from simply giving the student the answer when they ask for a "hint" during a quiz.

### Day 5: Spaced Repetition (FSRS) & Dashboards (10 Marks)

Focus Area: Polish & Demo Prep

- Technical Tasks: Integrate the py-fsrs library. Convert the day's learning sessions into flashcards, and use the FSRS algorithm to calculate their next review date based on difficulty and stability. Build the React progress dashboard (mastery levels, study streaks) and the Parent/Teacher view.

- Deliverables: A visually polished, gamified learning platform and a compelling presentation deck.

- How to ace the KPIs:

  - UI clarity (3): The dashboards are clear and encouraging. The flashcard UI feels snappy and responsive (like Anki or Quizlet).

  - Demo readiness (3): The application is pre-loaded with a simulated student profile representing 2 weeks of study, so the "Due for Review Today" flashcard queue and the study streak charts are fully populated.

  - Storytelling (2): Frame the project heavily around democratizing elite, 1-on-1 tutoring. Emphasize how spaced repetition ensures long-term retention rather than just cramming for a test.

  - Feature completeness (2): The personalized analogies, adaptive quizzes, FSRS flashcards, and dashboards are all functioning together.

### Day 6: Final Live Demo & Q&A Defense (10 Marks)

Focus Area: Final Demo

- Technical Tasks: Execute the live presentation. Ensure your database is cleanly reset for the live diagnostic portion.

- Deliverables: A flawless live demo and a strong defense of your educational algorithms.

- How to ace the KPIs:

  - Demo success (4): Start by setting the student's interest to "Cooking". Ask the bot to explain a complex topic (e.g., "Recursion") and show the generated cooking analogy. Then, complete a flashcard and show how the FSRS algorithm schedules it for a future date. Have a backup video ready.

  - Technical understanding (3): Be highly prepared to explain exactly why you chose the FSRS algorithm over a basic Leitner System (Answer: FSRS mathematically models memory retrievability and stability, resulting in 20-30% fewer reviews for the same retention rate).

  - Team participation (2): Split the demo. One person handles the RAG/LLM Analogy explanation, another explains the FSRS math, and a third drives the live React UI.

  - Q&A handling (1): Be prepared to discuss "LLM Hallucinations." Explain that by restricting the LLM to RAG over verified textbooks (and denying web search), you drastically reduce the chance of the bot teaching a student factually incorrect information.

# Project 17

### Project 17: Real Estate Virtual Assistant with Market Intelligence

### Day 1: Project Document & Architecture Setup (20 Marks)

Focus Area: Problem & Planning

- Technical Tasks: Define the LangChain agent architecture and its toolset. Design the hybrid database schema (PostgreSQL for structured features like price/BHK, and a Vector DB like Chroma for unstructured descriptions/legal docs). Initialize the Next.js frontend and Python backend.

- Deliverables: A formal Project Document with the problem statement, feature list, system architecture flowchart, and assigned team roles.

- How to ace the KPIs:

  - Clarity of problem (5): Explicitly highlight the core issue: the fragmentation of real estate data forces buyers to spend 50+ hours cross-referencing listings, legalities, and neighborhood stats.

  - Feasible scope (5): Bound the project strictly. State: "For the MVP, we will limit the property database and Prophet forecasting to a single major city or neighborhood (e.g., Koramangala, Bangalore) to ensure high data quality."

  - Architecture understanding (5): Include a flowchart showing: User Query → LangChain Agent → Routing to Tool (SQL DB, RAG Vector Store, Prophet Model, or Places API) → Next.js UI.

  - Team roles defined (5): Assign clear ownership for the Predictive ML/Data (Prophet/PostgreSQL), Backend/Agent Orchestration (LangChain/APIs), and Frontend/Maps (Next.js/Mapbox).

### Day 2: Data Ingestion & The Skeleton Pipeline (20 Marks)

Focus Area: Setup & Basic Pipeline

- Technical Tasks: Set up PostgreSQL and populate it with a scraped or dummy dataset of property listings. Build the RAG pipeline to ingest standard legal documents (RERA guidelines, stamp duty rules). Scaffold the basic Next.js chat interface.

- Deliverables: A running skeleton where a user can ask a basic legal question or search for a property, and the backend retrieves the correct raw text or database row.

- How to ace the KPIs:

  - Code runs (5): The Next.js frontend and FastAPI/Flask backend connect without CORS errors.

  - API/LLM integration (5): Prove your LangChain setup can successfully query the Vector DB for a legal document and return the context.

  - Repo + commits (5): All team members have pushed the base database schemas, UI boilerplate, and RAG ingestion scripts.

  - Live demo success (5): Run a text query live ("What is the stamp duty in this state?") and show the evaluator the correct RAG retrieval.

### Day 3: Market Intelligence & Price Forecasting (20 Marks)

Focus Area: Core Feature

- Technical Tasks: Implement the Facebook Prophet time-series model. Train it on historical locality price data to generate 6-12 month forecasts with confidence intervals. Integrate the Google Places API to fetch nearby amenities (schools, hospitals) and compute a basic "walkability" or "convenience" score for a given coordinate.

- Deliverables: The core intelligence is functional. The system can predict future property values based on historical trends and generate a neighborhood intelligence report for any specific location.

- How to ace the KPIs:

  - Core feature implementation (8): The Prophet model successfully outputs a forecast graph, and the Places API successfully returns categorized local amenities.

  - Real data usage (4): Use real historical price data for your chosen locality (easily found on Kaggle or via real estate portals) to make the Prophet forecast realistic.

  - Test cases (4): Have specific coordinates ready to test the Places API and ensure it reliably finds the nearest schools and hospitals.

  - Progress vs plan (4): The integration of ML forecasting and external APIs matches the Day 1 architecture perfectly.

### Day 4: Agent Orchestration & Tool Integration (20 Marks)

Focus Area: Integration & Stability

- Technical Tasks: Initialize the LangChain Agent. Wrap your Python functions using the @tool decorator: property_search (SQL), neighborhood_info (Places API), price_prediction (Prophet), emi_calculator (math formula), and legal_info (RAG). Add ConversationBufferMemory.

- Deliverables: A fully working end-to-end pipeline. The agent can take a complex natural language prompt, decide which tool to use, execute it, and format the answer.

- How to ace the KPIs:

  - End-to-end integration (8): Data flows seamlessly. A user asks "What's the EMI for a 2BHK here?", the agent searches the DB for the price, uses the EMI tool, and outputs the result.

  - Stability (no crashes) (4): Add robust error handling (e.g., catching API rate limits from Google Places and failing gracefully).

  - Output quality (4): The LLM formats the output beautifully, combining data from multiple tools into a coherent response.

  - Debugging effort (4): Keep a log of how you tuned the agent's system prompt to prevent it from confusing the property_search tool with the price_prediction tool.

### Day 5: UI Polish, Mapbox & Storytelling (10 Marks)

Focus Area: Polish & Demo Prep

- Technical Tasks: Finalize the Next.js UI. Integrate Mapbox to render dynamic maps showing property locations and nearby amenities when the neighborhood_info tool is triggered. Design rich "Property Cards" to display photos and specs cleanly in the chat.

- Deliverables: A visually polished, interactive real estate platform and a compelling presentation deck.

- How to ace the KPIs:

  - UI clarity (3): The chat interface feels premium. When a property is recommended, a rich UI card with an embedded map and an EMI breakdown is rendered, not just a wall of text.

  - Demo readiness (3): The database is populated, the Prophet model is pre-trained, and the team has rehearsed specific, impressive queries.

  - Storytelling (2): Frame the project around transparency and empowering the buyer. Emphasize how the agent acts as an unbiased advisor, combining legal safety, financial planning, and market valuation into one interface.

  - Feature completeness (2): The SQL search, Prophet forecasting, Google Places integration, and Mapbox UI are all functioning together.

### Day 6: Final Live Demo & Q&A Defense (10 Marks)

Focus Area: Final Demo

- Technical Tasks: Execute the live presentation.

- Deliverables: A flawless live demo and a strong defense of your technical architecture.

- How to ace the KPIs:

  - Demo success (4): Type a complex, multi-turn query live: "Find me a 2BHK under 80 lakhs in Koramangala." (Shows SQL tool). "Are there good schools nearby?" (Shows Places API & Mapbox). "Is this a good investment?" (Shows Prophet forecast). "What would my EMI be at 8.5%?" (Shows EMI tool). Have a backup video ready.

  - Technical understanding (3): Be highly prepared to explain why you chose Prophet for price prediction rather than a standard linear regression or LSTM (Answer: Prophet handles seasonality exceptionally well, is robust to missing data, and is easy to interpret for financial forecasting).

  - Team participation (2): Split the demo. One person handles the Agent/Tool orchestration, another explains the Prophet time-series math, and a third drives the live Next.js demo.

  - Q&A handling (1): If asked about the difficulty of maintaining accurate property listings, explain how your architecture allows for scheduled cron jobs to sync your PostgreSQL database with external MLS (Multiple Listing Service) APIs in a production environment.

# Project 18

### Project 18: Healthcare Symptom Checker & Triage Bot

### Day 1: Project Document & Architecture Setup (20 Marks)

Focus Area: Problem & Planning

- Technical Tasks: Define the multi-layered architecture: React (Frontend) → FastAPI (Backend) → BioBERT (NER) → Neo4j (Knowledge Graph). Design the MongoDB schema for storing patient history and generating the "Doctor Handoff Report."

- Deliverables: A formal Project Document with the problem statement, feature list, system architecture flowchart, and assigned team roles.

- How to ace the KPIs:

  - Clarity of problem (5): Explicitly highlight the ER bottleneck: 40-60% of ER visits are non-emergencies, while critical patients suffer dangerous wait times.

  - Feasible scope (5): Bound the project strictly. State: "For the MVP, we will populate the Neo4j Knowledge Graph with only the top 50 most common presenting symptoms to ensure the triage rules are 100% accurate."

  - Architecture understanding (5): Include a flowchart showing: User Free-Text → BioBERT Extracts Entities → Entities mapped to Neo4j → Graph computes probability → Rule-based Triage Engine → React UI.

  - Team roles defined (5): Assign clear ownership for the NLP/BioBERT extraction, the Neo4j Knowledge Graph/Triage logic, and the Frontend/Google Maps integration.

### Day 2: The Skeleton Pipeline & Knowledge Graph (20 Marks)

Focus Area: Setup & Basic Pipeline

- Technical Tasks: Initialize the Neo4j database. Construct the basic Graph schema (Nodes: Symptom, Disease, RiskFactor; Edges: HAS_SYMPTOM). Populate it with a small, curated dataset of common illnesses (e.g., Common Cold, Flu, Strep Throat). Set up the FastAPI and React boilerplates.

- Deliverables: A running skeleton where a developer can query the backend with a symptom ("fever") and successfully retrieve linked diseases from the Neo4j graph in the console.

- How to ace the KPIs:

  - Code runs (5): Neo4j runs locally or via AuraDB, and FastAPI connects without authentication errors.

  - API/LLM integration (5): Prove your backend can execute a Cypher query against the graph database and return structured JSON.

  - Repo + commits (5): All team members have pushed the base database schemas, UI boilerplate, and initial graph ingestion scripts.

  - Live demo success (5): Run a live Cypher query showing the node connections between "Chest Pain" and its associated risk factors.

### Day 3: Medical NER (BioBERT) & Extraction (20 Marks)

Focus Area: Core Feature

- Technical Tasks: Load the pre-trained BioBERT model (via Hugging Face). Build the pipeline to take messy, free-text user input ("My head has been throbbing all day and I feel hot") and extract the standardized medical entities (headache, fever). Map these extracted entities directly to your Neo4j node IDs.

- Deliverables: The core natural language understanding is functional. The system can read conversational text and translate it into strict database queries.

- How to ace the KPIs:

  - Core feature implementation (8): BioBERT successfully ignores conversational filler and isolates the exact symptoms, correctly mapping synonyms (e.g., "hot" -> "fever").

  - Real data usage (4): Use a dataset like NCBI Disease or BC5CDR for testing your NER accuracy.

  - Test cases (4): Have specific test cases ready where a user describes a symptom poorly, proving the model still extracts the correct underlying medical entity.

  - Progress vs plan (4): The integration of BioBERT as a filter before the Knowledge Graph perfectly matches the Day 1 safety architecture.

### Day 4: Guided Conversation & Triage Engine (20 Marks)

Focus Area: Integration & Stability

- Technical Tasks: Build the Guided Conversation loop: if the graph identifies multiple candidate diseases based on the initial symptom, prompt the LLM to ask the user discriminating follow-up questions to narrow it down (max 15 questions). Implement the Rule-Based Triage Classifier (e.g., hardcode a rule that "Chest Pain + Shortness of Breath = Instant Level 1 Emergency").

- Deliverables: A fully working end-to-end triage pipeline that actively questions the user, refines its probabilities, and outputs a final urgency classification.

- How to ace the KPIs:

  - End-to-end integration (8): Data flows seamlessly: Chat → BioBERT → Neo4j → LLM Follow-up Question → Updated Neo4j Graph → Final Triage Score.

  - Stability (no crashes) (4): Add robust safety nets. If the user inputs gibberish or a symptom not in the database, the bot gracefully asks for clarification rather than crashing.

  - Output quality (4): The chatbot uses probabilistic, legally safe language (e.g., "You may be experiencing..." instead of "You have...").

  - Debugging effort (4): Keep a log of how you tuned the rule-based red flags to ensure no life-threatening symptom is ever classified as "Self-Care."

### Day 5: Routing, UI Polish & Handoff Reports (10 Marks)

Focus Area: Polish & Demo Prep

- Technical Tasks: Finalize the React UI. Hardcode omnipresent medical disclaimers. Integrate the Google Places API so if the triage level is "Urgent" or "Emergency," the app displays the nearest clinics/hospitals on a map. Generate the exportable "Doctor Handoff Report" summarizing the extracted symptoms and timeline.

- Deliverables: A visually polished, legally safe triage application and a compelling presentation deck.

- How to ace the KPIs:

  - UI clarity (3): The chat interface is calm and accessible. Emergency warnings (if triggered) are bright red, unmissable, and provide a direct button to dial 911/local emergency numbers.

  - Demo readiness (3): The application is pre-loaded with a dummy patient history so the "returning user" flow and Doctor Handoff PDF look fully fleshed out.

  - Storytelling (2): Frame the project around health equity and hospital efficiency. Emphasize that the bot reduces ER crowding by confidently routing non-critical patients to urgent care or home remedies.

  - Feature completeness (2): BioBERT extraction, KG routing, Google Maps integration, and PDF report generation are all functioning together.

### Day 6: Final Live Demo & Q&A Defense (10 Marks)

Focus Area: Final Demo

- Technical Tasks: Execute the live presentation.

- Deliverables: A flawless live demo and a strong defense of your ethical and technical architecture.

- How to ace the KPIs:

  - Demo success (4): Run two live flows. Flow 1: A simple "Self-Care" path (e.g., sore throat, no fever) ending in home remedies. Flow 2: An "Emergency" path (e.g., sudden numbness in the left arm), showing the system instantly halting the questionnaire to display the emergency map and red-flag warning. Have a backup video ready.

  - Technical understanding (3): Be highly prepared to explain why you used a Neo4j Knowledge Graph instead of just asking GPT-4o to diagnose the patient (Answer: LLMs hallucinate; Graph Databases provide deterministic, auditable, and medically verifiable rule execution, which is legally required for medical software). Evaluators will award massive points for this distinction.

  - Team participation (2): Split the demo. One person handles the BioBERT/NLP explanation, another explains the Neo4j Graph traversal, and a third drives the live React demo and safety guardrails.

  - Q&A handling (1): Be prepared to discuss data privacy. Explain that your MongoDB implementation encrypts Patient Health Information (PHI) and that the MVP is designed with HIPAA compliance principles in mind (e.g., stripping PII before sending text to the LLM).

# Project 19

### Project 19: AI-Powered Legal Rights Awareness Chatbot

### Day 1: Project Document & Architecture Setup (20 Marks)

Focus Area: Problem & Planning

- Technical Tasks: Define the hybrid RAG architecture (BM25 + Vector Database). Outline the spaCy NLP pipeline for extracting legal entities. Design the PostgreSQL schema for storing generated documents and user session data. Initialize the React frontend and FastAPI backend.

- Deliverables: A formal Project Document with the problem statement, feature list, system architecture flowchart, and assigned team roles.

- How to ace the KPIs:

  - Clarity of problem (5): Explicitly highlight the access-to-justice gap: marginalized communities cannot afford $100+/hour lawyer fees for basic disputes like security deposits or consumer fraud.

  - Feasible scope (5): Bound the project strictly. State: "For the MVP, we will limit the legal database to two domains: Tenant Rights (Rent Control Acts) and Consumer Rights (Consumer Protection Act)."

  - Architecture understanding (5): Include a flowchart showing: User Query → Legal NER Extraction → Hybrid Retrieval (BM25 + Semantic) → Reciprocal Rank Fusion → LLM Plain Language Translation → React UI.

  - Team roles defined (5): Assign clear ownership for the Legal NLP/NER (spaCy/OpenNyAI), the Hybrid RAG/Document Generation (LangChain/Jinja2), and the Frontend (React).

### Day 2: Hybrid RAG & The Skeleton Pipeline (20 Marks)

Focus Area: Setup & Basic Pipeline

- Technical Tasks: Ingest your selected legal acts. Implement custom text splitters (e.g., splitting explicitly by "Section \d+" or "Article \d+") rather than arbitrary character counts. Set up the Hybrid Retrieval system combining exact keyword search (BM25) with semantic vector search (ChromaDB/FAISS) using Reciprocal Rank Fusion (RRF).

- Deliverables: A running skeleton where a user can search a legal concept and the backend retrieves the exact, correct section of the law in the console.

- How to ace the KPIs:

  - Code runs (5): The FastAPI server and React frontend run and communicate without CORS errors.

  - API/LLM integration (5): Prove your custom text splitter successfully isolates Section 12 of the Consumer Protection Act without cutting the text in half.

  - Repo + commits (5): All team members have pushed the base database schemas, UI boilerplate, and ingestion scripts.

  - Live demo success (5): Run a query live ("Defective product") and show the evaluator how BM25 catches the exact legal keyword while Semantic Search catches the intent.

### Day 3: Legal NER & Core Extraction (20 Marks)

Focus Area: Core Feature

- Technical Tasks: Integrate the Legal NER pipeline. Use a pre-trained model like OpenNyAI (RoBERTa-base + spaCy) to extract specific entities (STATUTE, SECTION, COURT, PENALTY) from the retrieved legal documents and from the user's conversational prompt (e.g., extracting "Landlord" and "Rs. 50,000").

- Deliverables: The core natural language understanding is functional. The system can read a messy user complaint and map it to structured legal entities.

- How to ace the KPIs:

  - Core feature implementation (8): The spaCy pipeline successfully tags the entities in a sentence like "My landlord won't return my 50,000 rupee deposit."

  - Real data usage (4): Use actual, complex text from the Indian Penal Code or Consumer Protection Act to test the NER model's accuracy.

  - Test cases (4): Have specific test cases ready proving the system can differentiate between the petitioner and the respondent in a described scenario.

  - Progress vs plan (4): The integration of hybrid search and NER perfectly matches the Day 1 safety architecture.

### Day 4: Plain Language Engine & Document Generation (20 Marks)

Focus Area: Integration & Stability

- Technical Tasks: Write the strict system prompt for the "Plain Language Engine" (Instructing GPT-4o to translate the retrieved legal jargon into an 8th-grade reading level, while citing the actual section). Build the Legal Notice Generator using Jinja2 templates and ReportLab to output a formatted PDF (e.g., a formal Eviction Notice or Consumer Grievance).

- Deliverables: A fully working end-to-end pipeline. The user explains a problem, the AI explains their rights simply, and auto-generates a PDF legal notice populated with their specific details.

- How to ace the KPIs:

  - End-to-end integration (8): Data flows seamlessly: Chat → Hybrid RAG → NER Extraction → LLM Translation → Jinja2 Template → Downloadable PDF.

  - Stability (no crashes) (4): Add robust safety nets. If the user's scenario doesn't match any ingested laws, the bot gracefully admits it cannot help and provides a legal aid hotline, rather than hallucinating a fake law.

  - Output quality (4): The generated PDF looks highly professional, properly formatted like a real legal notice.

  - Debugging effort (4): Keep a log of how you tuned the LLM to absolutely never invent fake "Sections" or "Penalties" (a common issue known as legal hallucination).

### Day 5: UI Polish, Accessibility & Referrals (10 Marks)

Focus Area: Polish & Demo Prep

- Technical Tasks: Finalize the React UI. Implement multilingual support (crucial for accessibility in marginalized communities) using an API or LLM translation layer. Build the Referral System UI to display cards for free legal aid (NALSA) or government portals (e-Daakhil).

- Deliverables: A visually polished, highly accessible web application and a compelling presentation deck.

- How to ace the KPIs:

  - UI clarity (3): The chat interface is clean and unintimidating. The generated PDF is easy to download. Omnipresent disclaimers state: "This is legal information, not legal advice."

  - Demo readiness (3): The application is pre-loaded with templates, and the directory of legal aid organizations is populated with real links/phone numbers.

  - Storytelling (2): Frame the project around empowerment. Emphasize how the bot turns an intimidating, confusing 50-page legal document into a 3-step actionable plan for a vulnerable citizen.

  - Feature completeness (2): The Hybrid RAG, NER extraction, PDF generation, and multilingual chat are all functioning together.

### Day 6: Final Live Demo & Q&A Defense (10 Marks)

Focus Area: Final Demo

- Technical Tasks: Execute the live presentation.

- Deliverables: A flawless live demo and a strong defense of your technical architecture.

- How to ace the KPIs:

  - Demo success (4): Run a live scenario: Type (or speak, if you added voice) "I bought a fridge and it broke the next day, the shop owner refuses to refund my 20,000 rupees." Show the bot replying with the exact section of the Consumer Protection Act in plain English, and then click "Generate Legal Notice" to instantly download a PDF populated with the 20,000 rupee figure. Have a backup video ready.

  - Technical understanding (3): Be highly prepared to explain why you used Hybrid Retrieval (BM25 + Semantic). (Answer: Semantic search often fails on legal documents because words like "Section 302" and "Section 304" are semantically identical to an LLM, but legally completely different. BM25 ensures exact keyword matching for specific statutes). Evaluators will love this technical depth.

  - Team participation (2): Split the demo. One person handles the Legal NER/spaCy explanation, another explains the Hybrid RAG/Reciprocal Rank Fusion math, and a third drives the live React demo and PDF generation.

  - Q&A handling (1): Be prepared to discuss the ethical boundaries of AI in law. Explain your hardcoded disclaimers and your referral system that seamlessly hands complex cases off to human legal aid organizations.

# Project 20

### Project 20: AI Study Group Facilitator Bot

### Day 1: Project Document & Architecture Setup (20 Marks)

Focus Area: Problem & Planning

- Technical Tasks: Define the Discord.py (or Pycord) architecture. Map out the PostgreSQL database schema for storing study streaks, leaderboard scores, and scheduled sessions. Define the ChromaDB structure for the course material RAG. Initialize the project repository.

- Deliverables: A formal Project Document with the problem statement, feature list, system architecture flowchart, and assigned team roles.

- How to ace the KPIs:

  - Clarity of problem (5): Explicitly highlight the core issue: remote study groups fail because they lack structured facilitation, leading to wasted time and lost focus.

  - Feasible scope (5): Bound the project strictly. State: "For the MVP, we will deploy exclusively on Discord (skipping Slack) to leverage Discord's superior native voice channel APIs."

  - Architecture understanding (5): Include a flowchart showing: Discord Slash Commands → FastAPI/Celery Task Queue → RAG (PDFs) / Whisper (Voice) / GPT-4o → Discord Embeds.

  - Team roles defined (5): Assign clear ownership for the Discord API/Voice logic, the RAG/Quiz Engine, and the Backend/Scheduling Database.

### Day 2: Discord Foundation & The RAG Pipeline (20 Marks)

Focus Area: Setup & Basic Pipeline

- Technical Tasks: Register the Discord Bot token and configure OAuth2 permissions (Read/Send Messages, Connect to Voice). Build the basic slash commands (/study start, /study end). Ingest the course PDFs (e.g., an Operating Systems textbook) into ChromaDB.

- Deliverables: A running skeleton where the bot successfully joins your test server, responds to a slash command, and can retrieve textbook context via the RAG pipeline.

- How to ace the KPIs:

  - Code runs (5): The Discord bot stays online without crashing or throwing WebSocket timeout errors.

  - API/LLM integration (5): Prove your RAG pipeline successfully extracts a definition from the uploaded course materials.

  - Repo + commits (5): All team members have pushed the base bot script, cogs (if using Discord.py extensions), and RAG ingestion scripts.

  - Live demo success (5): Type /ask What is a Mutex? in the Discord server live and show the bot returning the correct answer from the ingested textbook.

### Day 3: The Quiz Engine & Active Facilitation (20 Marks)

Focus Area: Core Feature

- Technical Tasks: Build the Quiz Engine. Prompt GPT-4o to read a specific topic from the RAG database and output a structured JSON containing a multiple-choice question. Render this as a visually appealing Discord Embed. Track user reactions (A, B, C, D) to score the quiz and update the PostgreSQL leaderboard.

- Deliverables: The core active learning feature is functional. The bot can randomly post a quiz, collect answers from multiple students simultaneously, and grade them.

- How to ace the KPIs:

  - Core feature implementation (8): The bot successfully manages state, locking the quiz after a 60-second timer and publicly revealing the correct answer and the winner.

  - Real data usage (4): Generate the quizzes from actual university lecture slides or textbooks, not generic trivia.

  - Test cases (4): Have specific test cases ready proving the bot ignores reactions from users who are not part of the active study session.

  - Progress vs plan (4): The quiz mechanics match the Day 1 architecture perfectly.

### Day 4: Voice Transcription & Session Summaries (20 Marks)

Focus Area: Integration & Stability

- Technical Tasks: Connect the bot to the Discord voice channel to capture audio. Chunk the PCM audio data and pipe it to Whisper (or Faster-Whisper) for transcription. Build the /study end logic that gathers the text chat, the voice transcript, and the quiz results, sending them to GPT-4o to generate a structured meeting summary.

- Deliverables: A fully working end-to-end pipeline. A group studies for 10 minutes in a voice channel, types in the chat, and when the session ends, the bot posts a beautiful summary of what was discussed.

- How to ace the KPIs:

  - End-to-end integration (8): Data flows seamlessly from live voice/text → Whisper/DB → GPT-4o → Final Discord Embed Summary.

  - Stability (no crashes) (4): Add robust error handling. Discord voice connections can drop; ensure your bot automatically reconnects without losing the audio buffer.

  - Output quality (4): The final summary cleanly highlights "Key Takeaways," "Action Items," and "Topics Mastered."

  - Debugging effort (4): Keep a log of how you handled overlapping speakers in the audio chunks before sending them to Whisper.

### Day 5: Scheduling, Gamification & Polish (10 Marks)

Focus Area: Polish & Demo Prep

- Technical Tasks: Implement APScheduler or Celery to handle the /schedule command, allowing users to book sessions across time zones. Build the Pomodoro timer loop (e.g., automatically muting the voice channel during "focus time" and unmuting during "break time"). Polish the Leaderboard UI.

- Deliverables: A visually polished, gamified Discord bot and a compelling presentation deck.

- How to ace the KPIs:

  - UI clarity (3): Discord Embeds use distinct colors (e.g., Red for focus time, Green for breaks, Gold for leaderboards) and markdown formatting to look professional.

  - Demo readiness (3): The server is populated with dummy users, past study summaries, and an active leaderboard so the bot looks highly utilized.

  - Storytelling (2): Frame the project around productivity and remote community building. Emphasize how the Pomodoro mechanics and gamified quizzes artificially manufacture the "library focus" environment for remote students.

  - Feature completeness (2): The Slash commands, RAG Quizzes, Voice Transcription, and Scheduling are all functioning together.

### Day 6: Final Live Demo & Q&A Defense (10 Marks)

Focus Area: Final Demo

- Technical Tasks: Execute the live presentation. Ensure your microphone permissions are configured correctly for screen sharing + Discord voice simultaneously.

- Deliverables: A flawless live demo and a strong defense of your technical architecture.

- How to ace the KPIs:

  - Demo success (4): Trigger /study start. Have a teammate join the voice channel and talk about a topic for 30 seconds. Trigger a /quiz and have the team answer it. Then trigger /study end and show the bot generating the summary of what your teammate just said. Have a backup video ready.

  - Technical understanding (3): Be highly prepared to explain how you managed asynchronous tasks in Python (e.g., using asyncio to ensure the bot could still respond to text commands while simultaneously listening to the voice channel).

  - Team participation (2): Split the demo. One person handles the Discord API/async explanation, another explains the RAG/Whisper pipeline, and a third drives the live Discord demonstration.

  - Q&A handling (1): Be prepared to discuss privacy. Explain that the bot explicitly announces when it starts recording voice and immediately flushes the audio buffers from memory once the transcript is generated.

# Project 21

### Project 21: Real-Time Sign Language Translator

### Day 1: Project Document & Architecture Setup (20 Marks)

Focus Area: Problem & Planning

- Technical Tasks: Define the pipeline architecture: WebCam → OpenCV → MediaPipe Holistic → LSTM/Transformer → gTTS / Avatar. Design the data collection strategy (how you will record and store the 30-frame numpy arrays). Initialize the frontend and FastAPI backend.

- Deliverables: A formal Project Document with the problem statement, feature list, system architecture flowchart, and assigned team roles.

- How to ace the KPIs:

  - Clarity of problem (5): Explicitly highlight the communication barrier: 70 million deaf individuals face daily friction in environments (like hospitals or banks) where interpreters are not readily available.

  - Feasible scope (5): Bound the project strictly. State: "For the MVP, we will train the LSTM on a highly curated vocabulary of 10-15 common emergency or conversational phrases to ensure 90%+ real-time accuracy."

  - Architecture understanding (5): Include a flowchart showing the dual pathways: Sign-to-Text (MediaPipe/LSTM) and Text-to-Sign (Gloss parsing / 3D Avatar Rendering).

  - Team roles defined (5): Assign clear ownership for Data Collection/MediaPipe, Deep Learning (LSTM Training), and Frontend/Avatar Integration.

### Day 2: Data Collection & The Skeleton Pipeline (20 Marks)

Focus Area: Setup & Basic Pipeline

- Technical Tasks: Set up OpenCV to access the webcam and integrate MediaPipe Holistic. Write the script to collect custom training data: extracting 21 hand landmarks and 33 pose landmarks, flattening them into an array (e.g., ~1662 values per frame), and saving them as .npy files structured by sequence and folder.

- Deliverables: A running skeleton where a developer can perform a sign in front of the webcam, and the system successfully records and saves the 30-frame sequence to the local disk.

- How to ace the KPIs:

  - Code runs (5): The OpenCV script runs locally at a smooth framerate without crashing or dropping frames.

  - API/LLM integration (5): Prove your MediaPipe implementation correctly draws the hand and pose landmark connections on the screen for visual debugging.

  - Repo + commits (5): All team members have pushed the data collection scripts and directory structures to the repository.

  - Live demo success (5): Run the collection script live and show the evaluator the raw .npy arrays generating in real-time as you move your hands.

### Day 3: LSTM Model Building & Training (20 Marks)

Focus Area: Core Feature

- Technical Tasks: Build the deep learning architecture using TensorFlow/Keras (e.g., a 3-layer LSTM ending in a Dense Softmax layer). Load your collected .npy data, apply train/test splits, and train the model. Apply data augmentation (injecting slight noise into the landmark coordinates to simulate different camera angles).

- Deliverables: The core temporal intelligence is functional. A trained .h5 model file that can accurately classify the sequences it was trained on.

- How to ace the KPIs:

  - Core feature implementation (8): The model achieves high accuracy and a low loss rate on your validation set during training.

  - Real data usage (4): Use a diverse set of signers for your training data (different team members, different lighting, different distances from the camera) to prevent overfitting.

  - Test cases (4): Evaluate the model on a strict holdout test set to prove it hasn't just memorized the training data.

  - Progress vs plan (4): The model architecture aligns perfectly with the LSTM methodology outlined on Day 1.

### Day 4: Real-Time Inference & Reverse Mode (20 Marks)

Focus Area: Integration & Stability

- Technical Tasks: Build the real-time inference loop. Implement a sliding window buffer that stores the last 30 frames, feeds them to the LSTM, and outputs a prediction. Implement a confidence threshold (e.g., only output text if confidence > 85%) to prevent erratic text generation. Begin integrating the Reverse Mode (mapping text to pre-recorded animations or an avatar).

- Deliverables: A fully working end-to-end pipeline where a user signs to the camera, and the translated text and synthesized speech (via gTTS) output automatically.

- How to ace the KPIs:

  - End-to-end integration (8): Data flows seamlessly: Live Webcam → Sliding Window Buffer → LSTM Prediction → Audio Speech Output.

  - Stability (no crashes) (4): The sliding window buffer successfully clears or manages itself so the system doesn't run out of memory after 5 minutes of continuous signing.

  - Output quality (4): The system uses temporal smoothing (e.g., requiring the same prediction for 5 consecutive frames) so the text doesn't flicker wildly between different words.

  - Debugging effort (4): Keep a log of how you tuned the confidence threshold to balance responsiveness with accuracy.

### Day 5: UI Polish, Avatars & Storytelling (10 Marks)

Focus Area: Polish & Demo Prep

- Technical Tasks: Finalize the React Native or Web UI. Ensure the webcam feed is mirrored correctly (so it feels natural to the user). Polish the Text-to-Sign avatar interface (using tools like Three.js or rendering pre-recorded clips).

- Deliverables: A visually polished, accessible communication platform and a compelling presentation deck.

- How to ace the KPIs:

  - UI clarity (3): The interface is split cleanly: one side showing the translated sign-to-text, the other ready to receive typed text to translate back into sign language.

  - Demo readiness (3): The model is optimized (perhaps converted to TensorFlow Lite) so it runs at 15+ FPS during the presentation without lagging.

  - Storytelling (2): Frame the project heavily around inclusivity. Highlight that you built a bi-directional tool, bridging the gap from both sides of the conversation rather than just catering to hearing individuals.

  - Feature completeness (2): The real-time LSTM inference, speech synthesis, and reverse avatar modes are all functioning together.

### Day 6: Final Live Demo & Q&A Defense (10 Marks)

Focus Area: Final Demo

- Technical Tasks: Execute the live presentation. Critical Check: Ensure the lighting in your presentation room is adequate and your background isn't too cluttered, as this can severely impact MediaPipe's ability to track hands live.

- Deliverables: A flawless live demo and a strong defense of your technical architecture.

- How to ace the KPIs:

  - Demo success (4): Stand in front of the camera and perform 3 continuous phrases (e.g., "Hello", "I need help", "Thank you"). Show the text updating and the audio playing. Then, type "Hello" into the chat and show the avatar/video signing it back. Have a backup video ready.

  - Technical understanding (3): Be highly prepared to explain why you used an LSTM (Long Short-Term Memory) network instead of a standard CNN. (Answer: Standard image classifiers only look at one frame at a time and have no concept of time or motion. LSTMs maintain an internal state, allowing them to understand the sequence and trajectory of a gesture over 30 frames).

  - Team participation (2): Split the demo. One person handles the MediaPipe landmark extraction explanation, another explains the sliding window LSTM logic, and a third drives the live demo.

  - Q&A handling (1): Be prepared to discuss the limitations of the system, such as handling regional dialects in sign language or the difficulty of tracking overlapping hands, and explain how a future Transformer-based architecture could scale to thousands of words.

# Project 22

### Project 22: Automated Pothole Detection & Road Quality Mapping

### Day 1: Project Document & Architecture Setup (20 Marks)

Focus Area: Problem & Planning

- Technical Tasks: Define the dual-pipeline architecture: Mobile Edge Detection (YOLOv8n + TFLite) vs. Server-side Analytics (PostgreSQL + PostGIS). Design the database schema to store coordinates, severity, and image blobs.

- Deliverables: A formal Project Document with the problem statement, feature list, system architecture flowchart, and assigned team roles.

- How to ace the KPIs:

  - Clarity of problem (5): Explicitly highlight that 25%+ of road accidents in developing countries are caused by poor road conditions that go unmonitored.

  - Feasible scope (5): Bound the project. State: "The mobile app will focus on real-time detection, while the heavy area calculation and priority reporting will be processed on the backend."

  - Architecture understanding (5): Include a flowchart showing: Dashcam/Phone Camera → YOLOv8n (Edge) → GPS Tagging → PostGIS (DBSCAN Clustering) → React Dashboard.

  - Team roles defined (5): Assign clear ownership for the CV Model/Training (YOLOv8), the Mobile/Edge Integration (TFLite), and the Geospatial Backend (PostGIS).

### Day 2: Dataset Prep & The Skeleton Pipeline (20 Marks)

Focus Area: Setup & Basic Pipeline

- Technical Tasks: Ingest the RDD2022 dataset. Use Roboflow to organize classes: D00 (Longitudinal), D10 (Transverse), D20 (Alligator), and D40 (Pothole). Set up the FastAPI server and the basic React dashboard with a Google Maps integration.

- Deliverables: A running skeleton where a user can upload a road image, and the backend returns a mock bounding box and a coordinate pin on the React map.

- How to ace the KPIs:

  - Code runs (5): The FastAPI server and React frontend communicate flawlessly via REST API.

  - API/LLM integration (5): Prove your Google Maps API key is correctly configured to render a map centered on your local city.

  - Repo + commits (5): All team members have pushed the base repo structure and the PostGIS database Docker/setup scripts.

  - Live demo success (5): Manually place a "pothole" in the database and show it appearing instantly on the React map dashboard.

### Day 3: YOLOv8 Training & Severity Logic (20 Marks)

Focus Area: Core Feature

- Technical Tasks: Fine-tune YOLOv8m on the RDD2022 dataset. If using segmentation (YOLOv8-seg), implement the logic to calculate the pixel area of the mask. Map these pixel counts to severity levels: Minor ($<0.1m^2$), Moderate ($0.1-0.5m^2$), and Severe ($>0.5m^2$).

- Deliverables: The core vision intelligence is functional. A trained model that can distinguish between a simple crack and a deep pothole in a test video.

- How to ace the KPIs:

  - Core feature implementation (8): The model correctly identifies all four RDD classes with a high mAP (Mean Average Precision).

  - Real data usage (4): Test the model on actual dashcam footage from YouTube or local roads to prove it works outside the clean RDD dataset.

  - Test cases (4): Have specific test videos ready where the system correctly ignores shadows or manhole covers (common false positives).

  - Progress vs plan (4): The model deployment strategy aligns with the "Edge vs. Server" plan from Day 1.

### Day 4: Edge Deployment & GPS Tagging (20 Marks)

Focus Area: Integration & Stability

- Technical Tasks: Export the trained YOLOv8n model to TFLite with INT8 quantization. Integrate smartphone GPS sensors to capture (lat, lon) at the exact moment a detection occurs. Implement DBSCAN clustering in PostGIS to group multiple detections of the same pothole into a single "Incident ID."

- Deliverables: A fully working mobile-to-backend pipeline. The app detects a pothole, grabs the GPS, and sends a single, clustered entry to the database.

- How to ace the KPIs:

  - End-to-end integration (8): Data flows seamlessly: Phone Camera → TFLite Detection → GPS Sync → Backend POST → PostGIS Cluster.

  - Stability (no crashes) (4): Ensure the mobile app doesn't crash if GPS signal is lost; it should buffer the detection and sync once the signal returns.

  - Output quality (4): The clustering logic successfully prevents the map from being cluttered with 50 pins for the same 10-meter stretch of bad road.

  - Debugging effort (4): Keep a log of how you tuned the epsilon ($\epsilon$) parameter in DBSCAN to determine the distance threshold for "same pothole."

### Day 5: Priority Reports, UI Polish & Storytelling (10 Marks)

Focus Area: Polish & Demo Prep

- Technical Tasks: Build the Priority Ranking logic: Rank road segments by Severity * Traffic Volume * Detection Count. Finalize the React dashboard to show a "Heatmap" of damage. Generate the "Municipal Repair Priority Report" as a downloadable PDF.

- Deliverables: A visually polished dashboard for city officials and a compelling presentation deck.

- How to ace the KPIs:

  - UI clarity (3): The dashboard uses color-coded heatmaps (Red for Critical, Green for Good). The repair report looks official and actionable.

  - Demo readiness (3): The database is pre-loaded with city-wide data (simulated) to show a fully populated map.

  - Storytelling (2): Frame the project as a "Force Multiplier" for municipal bodies, allowing them to monitor 100% of roads with 0% additional manual labor.

  - Feature completeness (2): Real-time detection, GPS mapping, clustering, and PDF reporting are all functioning together.

### Day 6: Final Live Demo & Q&A Defense (10 Marks)

Focus Area: Final Demo

- Technical Tasks: Execute the live presentation.

- Deliverables: A flawless live demo and a strong defense of your technical and geospatial choices.

- How to ace the KPIs:

  - Demo success (4): Run a live test. Point a phone at a pre-recorded dashcam video on a laptop. Show the app detecting the pothole, and then immediately refresh the web dashboard to show the new pin appearing at the correct GPS location. Have a backup video ready.

  - Technical understanding (3): Be highly prepared to explain how INT8 Quantization makes the model run faster on mobile (Answer: It converts 32-bit floats to 8-bit integers, reducing model size by 4x and speeding up inference by using integer math units on the phone's chip).

  - Team participation (2): Split the demo. One person handles the YOLOv8/TFLite explanation, another explains the PostGIS clustering, and a third drives the live dashboard demo.

  - Q&A handling (1): If asked about "Depth Estimation," admit it's a challenge with a single camera. Explain how you use Segmentation Mask Area as a proxy for severity, which is a standard industry workaround.

# Project 23

### Project 23: AI-Powered Exam Proctoring System

### Day 1: Project Document & Architecture Setup (20 Marks)

Focus Area: Problem & Planning

- Technical Tasks: Define the frontend-heavy architecture (TensorFlow.js + WebRTC). Design the PostgreSQL schema for "Integrity Reports" (event type, timestamp, suspicion score, snapshot URL). Initialize the React frontend and Node.js backend.

- Deliverables: A formal Project Document with the problem statement, feature list, system architecture diagram, and assigned team roles.

- How to ace the KPIs:

  - Clarity of problem (5): Highlight the trillion-dollar education industry's shift to online testing and the resulting 400% increase in academic dishonesty reports.

  - Feasible scope (5): Bound the project. State: "For the MVP, we will focus on 4 core violations: Face Mismatch, Multiple Faces, Gaze Deviation, and Phone Detection."

  - Architecture understanding (5): Include a flowchart showing: Webcam Feed → MediaPipe (Gaze) + ArcFace (Identity) + YOLOv8 (Objects) → Logic Aggregator → Flagging System.

  - Team roles defined (5): Assign clear ownership for the Identity Verification (ArcFace), Object/Gaze detection (YOLO/MediaPipe), and the Reporting Dashboard.

### Day 2: The Skeleton App & Face Registration (20 Marks)

Focus Area: Setup & Basic Pipeline

- Technical Tasks: Implement the "Pre-exam" registration flow. Use ArcFace (or FaceNet) to capture 3-5 reference images and generate a 512-D embedding. Store these in PostgreSQL. Set up the basic WebRTC camera feed in React.

- Deliverables: A running skeleton where a student can "register" their face, and the backend stores their unique mathematical facial signature.

- How to ace the KPIs:

  - Code runs (5): The camera feed loads smoothly across different browsers (Chrome/Firefox) via WebRTC.

  - API/LLM integration (5): Prove the ArcFace model can successfully convert a face into a consistent vector (embedding) that doesn't change with lighting.

  - Repo + commits (5): All team members have pushed the base React setup and Node.js API boilerplate.

  - Live demo success (5): Show the evaluator the registration screen and the resulting 512-D vector stored in the database.

### Day 3: Identity & Object Detection (20 Marks)

Focus Area: Core Feature

- Technical Tasks: Implement the real-time identity check: compare the current frame's embedding against the reference using Cosine Similarity. Integrate YOLOv8 (converted to TF.js) to detect phones or second people in the frame.

- Deliverables: The core proctoring intelligence is functional. The system correctly identifies the student and flags if a phone or another person enters the frame.

- How to ace the KPIs:

  - Core feature implementation (8): The system successfully distinguishes between the registered student and a "proxy" (teammate) with a threshold of >0.6 similarity.

  - Real data usage (4): Use a variety of "cheat objects" (different phone models, notebooks) to test the robustness of the YOLOv8 model.

  - Test cases (4): Have specific test cases ready: "Person leaves frame," "Friend enters frame," and "Phone visible."

  - Progress vs plan (4): The identity and object detection modules align perfectly with the Day 1 architecture.

### Day 4: Gaze Tracking & Audio Anomalies (20 Marks)

Focus Area: Integration & Stability

- Technical Tasks: Integrate MediaPipe Face Mesh with iris refinement. Calculate the iris position relative to eye corners to detect "Looking Away." Implement the Web Audio API to extract spectral features and detect speech or suspicious background noise.

- Deliverables: A fully working end-to-end monitoring pipeline. The system can now detect if a student is reading from a hidden screen or whispering to someone off-camera.

- How to ace the KPIs:

  - End-to-end integration (8): Data flows seamlessly: Face Mesh (Gaze) + ArcFace (ID) + YOLOv8 (Objects) + Audio API → Combined Suspicion Score.

  - Stability (no crashes) (4): Use requestAnimationFrame and web workers to ensure the parallel AI models don't freeze the browser or crash the student's exam tab.

  - Output quality (4): Violation flags are only triggered if the deviation lasts >3 seconds, preventing "False Positives" from natural blinking or shifting.

  - Debugging effort (4): Keep a log of how you tuned the iris-tracking sensitivity to avoid flagging students with glasses or in low-light environments.

### Day 5: Integrity Reports & Dashboard (10 Marks)

Focus Area: Polish & Demo Prep

- Technical Tasks: Build the Instructor Dashboard. Create the "Post-exam" integrity report that compiles the violation timeline, screenshot evidence, and a final "Risk Score." Implement class-level analytics (e.g., "30% of students flagged for phone usage").

- Deliverables: A visually polished dashboard for proctors and a compelling presentation deck.

- How to ace the KPIs:

  - UI clarity (3): The report uses a clear red/yellow/green color scheme. Proctors can click a "flag" to see the exact snapshot captured during the violation.

  - Demo readiness (3): The system is pre-loaded with simulated "cheating" sessions so the dashboard charts and risk scores look fully fleshed out.

  - Storytelling (2): Frame the project as a "deterrent" that enables high-stakes certification and university exams to be taken globally without sacrificing credibility.

  - Feature completeness (2): Face ID, Gaze tracking, Object detection, and the Reporting Dashboard are all functioning together.

### Day 6: Final Live Demo & Q&A Defense (10 Marks)

Focus Area: Final Demo

- Technical Tasks: Execute the live presentation. Critical: Ensure the room lighting is front-facing so the gaze tracking works perfectly for the demo.

- Deliverables: A flawless live demo and a strong defense of your technical and ethical choices.

- How to ace the KPIs:

  - Demo success (4): Run a live "Exam". Register your face, start the monitor. Intentionally look away, then pull out a phone. Stop the exam and immediately show the generated report with the two screenshots of the violations. Have a backup video ready.

  - Technical understanding (3): Be highly prepared to explain how MediaPipe Iris tracking works (identifying the center of the pupil relative to the eye's boundary) and why on-device processing is superior for privacy.

  - Team participation (2): Split the demo. One person handles the ArcFace/Identity logic, another explains the Gaze/Object detection, and a third drives the live dashboard.

  - Q&A handling (1): If asked about "Cheating the system" (e.g., using a high-res photo instead of a face), discuss "Liveness Detection" (tracking eye blinks or head rotation) as a future roadmap feature.

# Project 24

### Project 24: Medical Image Analysis — Skin Lesion Classification

### Day 1: Project Document & Architecture Setup (20 Marks)

Focus Area: Problem & Planning

- Technical Tasks: Define the deep learning pipeline (EfficientNet-B4). Design the FastAPI backend to handle high-resolution image uploads. Outline the React frontend components for the "ABCDE Analysis" display and the Grad-CAM overlay.

- Deliverables: A formal Project Document with the problem statement, feature list, system architecture flowchart, and assigned team roles.

- How to ace the KPIs:

  - Clarity of problem (5): Highlight that skin cancer is 98% treatable if detected early, yet rural areas lack the dermatologists needed for these life-saving screenings.

  - Feasible scope (5): Bound the project. State: "For the MVP, we will focus on the 7 core categories of the HAM10000 dataset, with a primary focus on differentiating Melanoma from Benign Nevi."

  - Architecture understanding (5): Include a flowchart showing: Image Upload → DullRazor Preprocessing → EfficientNet Inference → Grad-CAM Generation → ABCDE Feature Extraction → React Dashboard.

  - Team roles defined (5): Assign clear ownership for the Model Training (PyTorch), the XAI/Grad-CAM implementation, and the Frontend/Medical Dashboard.

### Day 2: Dataset Prep & Preprocessing (20 Marks)

Focus Area: Setup & Basic Pipeline

- Technical Tasks: Ingest the HAM10000 dataset. Implement the "DullRazor" algorithm to remove hair artifacts that can confuse the model. Apply color constancy and resizing (224x224). Address class imbalance using Weighted Random Sampling or a Focal Loss function.

- Deliverables: A running skeleton where an image is uploaded, cleaned of hair, and passed through a "dummy" model to verify the pipeline.

- How to ace the KPIs:

  - Code runs (5): The preprocessing script runs efficiently, handling a batch of images without memory leaks.

  - API/LLM integration (5): Prove the preprocessing (DullRazor) successfully removes hair from a test image while preserving the lesion's features.

  - Repo + commits (5): All team members have pushed the data cleaning scripts and the base FastAPI/Docker setup.

  - Live demo success (5): Show a "Before and After" image of a lesion being cleaned by your DullRazor script live for the evaluator.

### Day 3: Transfer Learning & Model Training (20 Marks)

Focus Area: Core Feature

- Technical Tasks: Implement EfficientNet-B4 with transfer learning. Freeze the base layers and train the custom head with a high learning rate ($1e^{-3}$). Then, unfreeze the top 30% of layers for fine-tuning with a lower learning rate ($1e^{-5}$) using Cosine Annealing.

- Deliverables: The core vision intelligence is functional. A trained .pth model file that achieves 85%+ accuracy on the ISIC validation benchmark.

- How to ace the KPIs:

  - Core feature implementation (8): The model shows a steady decrease in loss and high F1-scores for the "Malignant" classes.

  - Real data usage (4): Use the actual ISIC 2019/2020 metadata (age, sex, location) as additional inputs if possible to boost accuracy.

  - Test cases (4): Evaluate the model against a "confusion matrix" to prove it isn't just predicting "Benign" for every image.

  - Progress vs plan (4): The two-stage training strategy (Freeze -> Fine-tune) matches the Day 1 methodology perfectly.

### Day 4: Grad-CAM & ABCDE Extraction (20 Marks)

Focus Area: Integration & Stability

- Technical Tasks: Implement Grad-CAM++. Capture the gradients of the last convolutional layer to generate a heatmap. Build the geometric scripts for ABCDE Analysis: calculating Asymmetry (overlap ratio) and Border (Perimeter²/Area ratio).

- Deliverables: A fully working end-to-end analysis pipeline. The model predicts a class and simultaneously outputs a heatmap showing why it chose that class.

- How to ace the KPIs:

  - End-to-end integration (8): Data flows seamlessly: Image → Preprocessing → Prediction → Grad-CAM Heatmap → ABCDE Scoring → JSON Response.

  - Stability (no crashes) (4): Add robust error handling to ensure the Grad-CAM generation doesn't fail if the image has unusual dimensions.

  - Output quality (4): The heatmap correctly centers on the lesion rather than background noise.

  - Debugging effort (4): Keep a log of how you tuned the segmentation thresholds to accurately calculate the lesion "Border" (B) and "Diameter" (D).

### Day 5: Medical Dashboard, UI Polish & Storytelling (10 Marks)

Focus Area: Polish & Demo Prep

- Technical Tasks: Finalize the React dashboard. Create a side-by-side view of the "Original Image" and the "Grad-CAM Heatmap." Render the ABCDE scores in a clean chart. Critical: Place a bold, unmissable medical disclaimer on every screen.

- Deliverables: A visually polished, transparent medical screening tool and a compelling presentation deck.

- How to ace the KPIs:

  - UI clarity (3): The dashboard looks like a professional dermatology tool. The "Recommendation" (e.g., "See a doctor within 2 weeks") is clear but carefully phrased as a suggestion, not a diagnosis.

  - Demo readiness (3): The system is pre-loaded with diverse test cases (one of each class) to show consistent performance across different skin tones and lesion types.

  - Storytelling (2): Frame the project around "Augmenting Human Intelligence." Emphasize that the Grad-CAM feature builds trust between the AI and the doctor.

  - Feature completeness (2): Classification, Grad-CAM, ABCDE metrics, and the disclaimer UI are all functioning together.

### Day 6: Final Live Demo & Q&A Defense (10 Marks)

Focus Area: Final Demo

- Technical Tasks: Execute the live presentation. Ensure your Docker container is running smoothly for the backend inference.

- Deliverables: A flawless live demo and a strong defense of your technical and ethical architecture.

- How to ace the KPIs:

  - Demo success (4): Upload a lesion photo live. Show the hair being removed, the 88%+ confidence score, the Grad-CAM heatmap highlighting the irregular border, and the final recommendation report. Have a backup video ready.

  - Technical understanding (3): Be highly prepared to explain how Grad-CAM works (back-propagating the weights of the predicted class to the final feature map to see activation intensities).

  - Team participation (2): Split the demo. One person handles the EfficientNet training/fine-tuning, another explains the Grad-CAM/XAI logic, and a third drives the live React dashboard.

  - Q&A handling (1): If asked about "Accuracy," admit that a 100% score is impossible. Discuss the importance of "Sensitivity" (not missing a cancer) vs "Specificity" (not over-triggering false alarms).

# Project 25

### Project 25: Smart Attendance System with Anti-Spoofing

### Day 1: Project Document & Architecture Setup (20 Marks)

Focus Area: Problem & Planning

- Technical Tasks: Define the multi-stage pipeline: Detection (RetinaFace) → Anti-Spoofing (MiniFASNet) → Recognition (ArcFace). Design the FAISS index structure for storing 100+ student embeddings and the PostgreSQL schema for attendance logs.

- Deliverables: A formal Project Document with the problem statement, feature list, system architecture flowchart, and assigned team roles.

- How to ace the KPIs:

  - Clarity of problem (5): Highlight that traditional roll calls waste 10–15% of class time and simple face-recognition can be easily bypassed with a smartphone photo of a student.

  - Feasible scope (5): Bound the project. State: "The MVP will support up to 100 students, focusing on detecting 'Print' and 'Screen' attacks in standard classroom lighting."

  - Architecture understanding (5): Include a flowchart showing: Webcam Feed → RetinaFace Bounding Boxes → Anti-Spoofing Classifier (Pass/Fail) → ArcFace Embedding → FAISS Nearest Neighbor Match → Attendance Update.

  - Team roles defined (5): Assign clear ownership for the Recognition/FAISS logic, the Anti-Spoofing/Liveness detection, and the Admin Dashboard/ERP integration.

### Day 2: Face Detection & Enrollment Pipeline (20 Marks)

Focus Area: Setup & Basic Pipeline

- Technical Tasks: Integrate RetinaFace for robust face detection and 5-point landmark localization. Build the Enrollment module: capture 3–5 images per student, perform affine alignment, and generate 512-D ArcFace embeddings. Store these in a FAISS index for fast retrieval.

- Deliverables: A running skeleton where a student can "register," and the system successfully saves their mathematical facial signature to the index.

- How to ace the KPIs:

  - Code runs (5): The RetinaFace detector handles multiple faces in a single frame without lagging.

  - API/LLM integration (5): Prove the ArcFace embeddings are consistent (the "distance" between two photos of the same student is very low, while the distance between different students is high).

  - Repo + commits (5): All team members have pushed the base detection scripts, ArcFace model loaders, and FAISS initialization files.

  - Live demo success (5): Register a team member live and show their 512-D vector appearing in the database.

### Day 3: Silent Anti-Spoofing & Texture Analysis (20 Marks)

Focus Area: Core Feature

- Technical Tasks: Implement MiniFASNet (Silent-Face-Anti-Spoofing). This model uses Fourier spectrum auxiliary supervision to detect the "micro-textures" of paper or screens that are invisible to the human eye but obvious to AI.

- Deliverables: The core security intelligence is functional. The system can distinguish between a real human face and a high-resolution printout of that same face.

- How to ace the KPIs:

  - Core feature implementation (8): The system successfully blocks a photo attack (held up to the camera) while allowing a real person to pass with 95%+ accuracy.

  - Real data usage (4): Test the anti-spoofing in varying light (dim vs. bright) to ensure the Fourier features are robust.

  - Test cases (4): Have specific test cases ready: "Real person," "Matte photo print," and "iPhone screen video."

  - Progress vs plan (4): The anti-spoofing module serves as a mandatory gatekeeper before the recognition step, matching the Day 1 security architecture.

### Day 4: Depth Estimation & Multi-Modal Fusion (20 Marks)

Focus Area: Integration & Stability

- Technical Tasks: Integrate MiDaS for monocular depth estimation. Since a photo is a flat 2D surface and a human face is a 3D volume, MiDaS will show a "flat" depth map for spoofs. Fuse the scores: $Final\_Score = (0.7 \times MiniFASNet) + (0.3 \times MiDaS)$.

- Deliverables: A fully working end-to-end "Secure Attendance" pipeline. Recognition only triggers if the multi-modal liveness score exceeds a threshold (e.g., >0.85).

- How to ace the KPIs:

  - End-to-end integration (8): Data flows seamlessly: Detection → Anti-Spoofing (Texture + Depth) → Recognition → Database Log.

  - Stability (no crashes) (4): Optimize the pipeline to ensure the "Security Check" doesn't slow down the recognition to >2 seconds per person.

  - Output quality (4): The attendance log records not just the ID, but also the "Liveness Confidence" for audit purposes.

  - Debugging effort (4): Keep a log of how you tuned the weighted average between texture and depth analysis to reduce "False Rejections" (real students being blocked).

### Day 5: Admin Dashboard, ERP Sync & Storytelling (10 Marks)

Focus Area: Polish & Demo Prep

- Technical Tasks: Finalize the React dashboard. Create visual attendance trends (e.g., "9:00 AM peak arrival time"). Build the "Defaulter List" (students with <75% attendance). Implement a mock ERP/LMS integration (e.g., a "Sync to Canvas/Moodle" button).

- Deliverables: A visually polished, enterprise-ready attendance management system and a compelling presentation deck.

- How to ace the KPIs:

  - UI clarity (3): The dashboard is professional. When a student is marked present, a "Confidence Thumbnail" is displayed to the admin.

  - Demo readiness (3): The FAISS index is pre-loaded with 10–20 teammates/friends to show the system handling a "class-sized" group quickly.

  - Storytelling (2): Frame the project around "Efficiency and Integrity." Focus on how this saves 10 minutes of every lecture and prevents "proxy attendance" which undermines academic records.

  - Feature completeness (2): Anti-spoofing, ArcFace recognition, FAISS search, and the Admin Dashboard are all functioning together.

### Day 6: Final Live Demo & Q&A Defense (10 Marks)

Focus Area: Final Demo

- Technical Tasks: Execute the live presentation. Ensure your webcam has a clear view and no heavy backlight, which can interfere with texture-based anti-spoofing.

- Deliverables: A flawless live demo and a strong defense of your technical and privacy-conscious architecture.

- How to ace the KPIs:

  - Demo success (4): Run the demo live. Walk in front of the camera (Marked Present). Then, hold up a high-quality photo of yourself on an iPad (Access Denied / Spoof Detected). Have a backup video ready.

  - Technical understanding (3): Be prepared to explain how Fourier Spectrum analysis works (Answer: Real skin has a specific frequency distribution in the Fourier domain, whereas the grid of pixels on a screen or the flat surface of paper creates distinct "noise" patterns that the model identifies).

  - Team participation (2): Split the demo. One person handles the ArcFace/FAISS explanation, another explains the Anti-Spoofing/MiDaS math, and a third drives the live dashboard demo.

  - Q&A handling (1): If asked about "Privacy/GDPR," explain that your system follows the "Privacy by Design" principle: you never store raw images of students, only the 512-D mathematical embeddings, which cannot be reversed to reconstruct the original face.

# Project 26

### Project 26: Waste Segregation & Recycling Assistant

### Day 1: Project Document & Architecture Setup (20 Marks)

Focus Area: Problem & Planning

- Technical Tasks: Define the dual-model architecture: YOLOv8 for rapid object detection and EfficientNet-B0 for high-accuracy classification. Map out the Raspberry Pi GPIO pin requirements for servo motor integration (Smart Bin mode).

- Deliverables: A formal Project Document with the problem statement, feature list, system architecture flowchart, and assigned team roles.

- How to ace the KPIs:

  - Clarity of problem (5): Highlight the "9% recycling rate" crisis and the contamination of recycling bins caused by lack of consumer knowledge.

  - Feasible scope (5): Bound the project. State: "The MVP will focus on 5 primary categories: Recyclable, Organic, Hazardous, E-waste, and Landfill, using the TrashNet and TACO datasets."

  - Architecture understanding (5): Include a flowchart showing: Camera Feed → YOLOv8 (Detection) → EfficientNet (Classification) → Raspberry Pi (Inference/GPIO) → React Dashboard.

  - Team roles defined (5): Assign clear ownership for the Model Training (YOLO/EfficientNet), Edge Optimization (TFLite/Quantization), and the IoT/Dashboard integration.

### Day 2: Dataset Prep & The Skeleton Pipeline (20 Marks)

Focus Area: Setup & Basic Pipeline

- Technical Tasks: Ingest TrashNet and TACO datasets. Map the classes into your 5 functional bins. Apply data augmentation (rotation, color jitter) to handle varying indoor lighting. Set up the FastAPI backend and the basic React dashboard.

- Deliverables: A running skeleton where a user can upload a photo of a plastic bottle, and the backend returns a mock classification and bin assignment.

- How to ace the KPIs:

  - Code runs (5): The FastAPI server and React frontend communicate over a local network without latency issues.

  - API/LLM integration (5): Prove your backend can successfully serve "Recycling Instructions" (e.g., "Rinse PET bottles before disposal") based on the detected class.

  - Repo + commits (5): All team members have pushed the data cleaning scripts and the base dashboard boilerplate.

  - Live demo success (5): Upload an image of "e-waste" live and show the dashboard correctly assigning it to the "E-waste" bin category.

### Day 3: YOLOv8 & EfficientNet Training (20 Marks)

Focus Area: Core Feature

- Technical Tasks: Fine-tune YOLOv8 nano for real-time detection of waste items in a frame. Simultaneously, train an EfficientNet-B0 classifier on the 5 target bins. Use transfer learning from ImageNet to ensure high accuracy despite the relatively small TrashNet dataset.

- Deliverables: The core vision intelligence is functional. A model that can distinguish between a paper cup (Recyclable) and a plastic-lined coffee cup (Landfill).

- How to ace the KPIs:

  - Core feature implementation (8): The model achieves high precision/recall on the "Hazardous" and "E-waste" classes, which are critical for safety.

  - Real data usage (4): Test the model on messy, "in-context" photos of trash (using the TACO dataset) rather than just clean white-background photos.

  - Test cases (4): Have specific test cases ready: "Crushed soda can," "Greasy pizza box (Landfill)," and "Clean cardboard (Recyclable)."

  - Progress vs plan (4): The model training strategy aligns with the "Edge Deployment" goal from Day 1.

### Day 4: Edge Optimization & Raspberry Pi (20 Marks)

Focus Area: Integration & Stability

- Technical Tasks: This is the technical "Deep Dive." Convert the models to TensorFlow Lite (TFLite) using INT8 Post-Training Quantization. Deploy the model onto a Raspberry Pi 4. Connect a Camera Module and write the Python loop to run inference at the edge.

- Deliverables: A working hardware prototype. The Raspberry Pi detects an object in front of its camera and outputs the classification on a small screen or via the console.

- How to ace the KPIs:

  - End-to-end integration (8): Data flows seamlessly: Pi Camera → TFLite Inference → Local Display/FastAPI Log.

  - Stability (no crashes) (4): Ensure the Pi doesn't overheat or crash during continuous 10-minute inference sessions. Use model pruning if necessary.

  - Output quality (4): The system maintains 15+ FPS (Frames Per Second) on the Raspberry Pi, making it feel "real-time" to the user.

  - Debugging effort (4): Keep a log of how quantization impacted your model's accuracy (usually a 1-3% drop) vs. its speed (usually a 4x speedup).

### Day 5: Dashboards, IoT & Storytelling (10 Marks)

Focus Area: Polish & Demo Prep

- Technical Tasks: Finalize the React dashboard. Integrate MQTT or a standard API to send data from the Raspberry Pi to the cloud. Build the "Environmental Impact" score (e.g., "You saved 5kg of CO2 this week"). Add the "Smart Bin" fill-level monitoring UI.

- Deliverables: A visually polished dashboard and a compelling presentation deck.

- How to ace the KPIs:

  - UI clarity (3): The dashboard uses intuitive icons for the 5 bins. The "Recycling Rate" chart is prominent.

  - Demo readiness (3): The Raspberry Pi is mounted in a mock "Smart Bin" setup (even a cardboard box works!) to show the hardware in action.

  - Storytelling (2): Frame the project as a "Scalable Institutional Solution." Focus on how schools or offices can use this to automate waste auditing and reach sustainability goals.

  - Feature completeness (2): Edge inference, real-time tracking, and the impact dashboard are all functioning together.

### Day 6: Final Live Demo & Q&A Defense (10 Marks)

Focus Area: Final Demo

- Technical Tasks: Execute the live presentation. Ensure your Raspberry Pi is connected to a stable Wi-Fi hotspot for the dashboard sync.

- Deliverables: A flawless live demo and a strong defense of your technical and environmental choices.

- How to ace the KPIs:

  - Demo success (4): Hold a plastic bottle in front of the Pi camera. Show the TFLite model classifying it, the Pi screen showing "Blue Bin," and the web dashboard instantly updating the "Weekly Total." Have a backup video ready.

  - Technical understanding (3): Be highly prepared to explain INT8 Quantization (Answer: It converts 32-bit floating-point weights to 8-bit integers, which the Raspberry Pi's processor can calculate much faster with significantly less memory).

  - Team participation (2): Split the demo. One person handles the YOLO/EfficientNet training, another explains the TFLite/Pi optimization, and a third drives the React dashboard and business value.

  - Q&A handling (1): If asked about "Contaminated Waste" (e.g., a plastic bottle with liquid inside), explain how you could add a "Weight Sensor" to the IoT setup as a future enhancement to detect non-empty containers.

# Project 27

### Project 27: Document Digitization & Information Extraction Pipeline

### Day 1: Project Document & Architecture Setup (20 Marks)

Focus Area: Problem & Planning

- Technical Tasks: Define the modular pipeline: Preprocessing → Layout Detection (YOLO) → OCR (PaddleOCR) → Information Extraction (LayoutLMv3). Design the PostgreSQL schema for batch tracking and the Celery worker configuration for asynchronous processing.

- Deliverables: A formal Project Document with the problem statement, feature list, system architecture flowchart, and assigned team roles.

- How to ace the KPIs:

  - Clarity of problem (5): Highlight the "20+ hours/week" manual data entry bottleneck and the high error rates in manual document processing.

  - Feasible scope (5): Bound the project. State: "For the MVP, we will focus on three document types: Invoices, Receipts, and ID Cards (Aadhaar/PAN) to ensure high-precision extraction."

  - Architecture understanding (5): Include a flowchart showing: Image Upload → Celery Queue → YOLO Layout Analysis → PaddleOCR → LayoutLMv3 Token Classification → JSON Output.

  - Team roles defined (5): Assign clear ownership for the OCR/Layout Detection (YOLO/Paddle), the Transformer Model (LayoutLMv3), and the Backend/Batch Processing (FastAPI/Celery).

### Day 2: Preprocessing & The OCR Skeleton (20 Marks)

Focus Area: Setup & Basic Pipeline

- Technical Tasks: Build the image preprocessing suite: deskewing (correcting tilt), denoising, and binarization. Integrate PaddleOCR (PP-OCRv5) to extract raw text and bounding boxes. Scaffold the FastAPI server and the basic React upload dashboard.

- Deliverables: A running skeleton where a user can upload a tilted, noisy receipt, and the backend returns a cleaned image and a raw text dump.

- How to ace the KPIs:

  - Code runs (5): The Celery worker successfully picks up tasks from the Redis queue and processes them without hanging.

  - API/LLM integration (5): Prove the preprocessing (Otsu's binarization) significantly improves the OCR accuracy on a low-quality scan.

  - Repo + commits (5): All team members have pushed the preprocessing scripts, Docker-compose for Redis/Postgres, and the base React frontend.

  - Live demo success (5): Upload a "messy" document live and show the evaluator the "cleaned" version alongside the extracted text.

### Day 3: Layout Detection & Classification (20 Marks)

Focus Area: Core Feature

- Technical Tasks: Implement DocLayout-YOLO to detect document "zones" (tables, headers, signatures). Simultaneously, fine-tune LayoutLMv3 for document classification (Invoices vs. Receipts vs. ID Cards). This ensures the extraction model knows which "schema" to apply next.

- Deliverables: The core structural intelligence is functional. The system can identify if an uploaded file is an invoice and precisely where the table of items is located.

- How to ace the KPIs:

  - Core feature implementation (8): The LayoutLMv3 classifier achieves 95%+ accuracy on your test set across the three chosen document types.

  - Real data usage (4): Use a mix of digital-born PDFs and scanned smartphone photos of receipts to test the model's robustness.

  - Test cases (4): Have specific test cases ready where the system correctly distinguishes between a structured form and a free-form letter.

  - Progress vs plan (4): The layout detection correctly feeds coordinates into the next stage of the pipeline as planned.

### Day 4: Structured Extraction with LayoutLMv3 (20 Marks)

Focus Area: Integration & Stability

- Technical Tasks: This is the technical "Deep Dive." Fine-tune LayoutLMv3 for Token Classification (NER). Use BIO tagging to extract key-value pairs (e.g., B-INV_NO, I-INV_NO, B-TOTAL). Integrate PP-StructureV3 for table reconstruction into JSON.

- Deliverables: A fully working extraction pipeline. The user uploads an invoice, and the system returns a structured JSON object with the Invoice Number, Date, and Table of Items.

- How to ace the KPIs:

  - End-to-end integration (8): Data flows seamlessly: Image → YOLO Zones → OCR Tokens + Positions → LayoutLMv3 → Structured JSON.

  - Stability (no crashes) (4): Implement robust handling for multi-page documents. If page 1 succeeds but page 2 fails, the system should log the error without losing the batch.

  - Output quality (4): The table extraction correctly maintains the row/column relationship (e.g., matching the "Price" to the correct "Description").

  - Debugging effort (4): Keep a log of how you handled "Handwritten" fields using TrOCR or specialized PaddleOCR models.

### Day 5: Validation, Dashboards & Storytelling (10 Marks)

Focus Area: Polish & Demo Prep

- Technical Tasks: Build the Human-in-the-loop (HITL) dashboard in React. Flag any extraction with a confidence score < 0.8 for manual review. Implement rule-based validation (e.g., checking if the "Total" equals the sum of "Subtotal" + "Tax"). Add Excel/CSV export.

- Deliverables: A visually polished, enterprise-ready document management dashboard and a compelling presentation deck.

- How to ace the KPIs:

  - UI clarity (3): The dashboard shows the original document on the left and the extracted editable fields on the right, highlighting low-confidence values in yellow/red.

  - Demo readiness (3): The system is pre-loaded with a "Batch" of 50 documents to demonstrate the Celery-based processing speed (50+ pages/min).

  - Storytelling (2): Frame the project around "Operational Efficiency." Highlight the ROI: transforming a 20-hour manual task into a 2-minute automated review.

  - Feature completeness (2): Layout detection, handwriting recognition, table extraction, and the validation UI are all functioning together.

### Day 6: Final Live Demo & Q&A Defense (10 Marks)

Focus Area: Final Demo

- Technical Tasks: Execute the live presentation. Ensure your Celery workers are scaled (e.g., running 2-4 workers) to demonstrate parallel batch processing.

- Deliverables: A flawless live demo and a strong defense of your technical and multimodal architecture.

- How to ace the KPIs:

  - Demo success (4): Upload a mixed batch live (1 Invoice, 1 Receipt, 1 ID Card). Show the system automatically classifying them, extracting the data, flagging a handwritten date for review, and exporting the final results to Excel. Have a backup video ready.

  - Technical understanding (3): Be highly prepared to explain how LayoutLMv3 uses "2D Positional Embeddings" (Answer: It treats the $x,y$ coordinates of each word as a feature, allowing the Transformer to "see" that a word at the top is more likely to be a Header).

  - Team participation (2): Split the demo. One person handles the OCR/Layout logic, another explains the Transformer NER, and a third drives the React dashboard and batch processing results.

  - Q&A handling (1): If asked about "Privacy," explain that the entire pipeline can be deployed on-premise (via Docker), ensuring sensitive financial data never leaves the organization's firewall.

# Project 28

### Project 28: Real-Time Traffic Violation Detection System

### Day 1: Project Document & Architecture Setup (20 Marks)

Focus Area: Problem & Planning

- Technical Tasks: Define the multi-model pipeline: YOLOv8 (Detection) → DeepSORT (Tracking) → Violation Logic → PaddleOCR (ANPR). Design the PostgreSQL schema for "Violation Records" including track IDs and evidence image paths.

- Deliverables: A formal Project Document with the problem statement, feature list, system architecture diagram, and assigned team roles.

- How to ace the KPIs:

  - Clarity of problem (5): Highlight the global crisis of 1.3 million annual traffic deaths and the physical impossibility of manual 24/7 monitoring.

  - Feasible scope (5): Bound the project. State: "The MVP will focus on 3 high-impact violations: Red Light, No-Helmet, and Triple-Riding to ensure high-speed processing (>30 FPS)."

  - Architecture understanding (5): Include a flowchart showing: RTSP Stream → YOLOv8 → DeepSORT Tracker → Violation Logic Gate → ANPR → Evidence Dashboard.

  - Team roles defined (5): Assign clear ownership for the Detection/Tracking (YOLO/DeepSORT), Violation Logic/OCR (PaddleOCR), and the Analytics Dashboard (Grafana).

### Day 2: The Skeleton Pipeline & Object Detection (20 Marks)

Focus Area: Setup & Basic Pipeline

- Technical Tasks: Initialize the YOLOv8 model for base vehicle detection (Car, Motorcycle, Bus, Truck) and Traffic Lights. Set up the OpenCV video ingestion loop to handle RTSP streams or local MP4 files.

- Deliverables: A running skeleton where a video is processed, and the system draws bounding boxes around all vehicles and identifies the current state of traffic lights (Red/Green).

- How to ace the KPIs:

  - Code runs (5): The system processes video at a consistent frame rate without memory leaks or buffer overflows.

  - API/LLM integration (5): Prove the YOLOv8 model can distinguish between a "Red" and "Green" traffic light state in varying weather conditions.

  - Repo + commits (5): All team members have pushed the base detection scripts and the environment setup files (CUDA/cuDNN configs).

  - Live demo success (5): Run a 30-second traffic clip live and show the evaluator the real-time bounding boxes and class labels.

### Day 3: Vehicle Tracking & Violation Logic (20 Marks)

Focus Area: Core Feature

- Technical Tasks: Integrate DeepSORT. Assign a unique ID to every vehicle. Implement the Red Light Violation logic: define a "Virtual Stop Line" (ROI) and trigger a violation if a vehicle ID crosses that line while the traffic light state is "Red."

- Deliverables: The core behavioral intelligence is functional. The system can "follow" a car through the frame and flag it if it breaks a specific rule.

- How to ace the KPIs:

  - Core feature implementation (8): The DeepSORT tracker maintains the same ID for a vehicle even if it is temporarily occluded by another car.

  - Real data usage (4): Test on real-world CCTV footage (like the DACH or UA-DETRAC datasets) to prove robustness against camera shake.

  - Test cases (4): Have specific test cases: "Car stops before line" (No Violation) vs. "Car crosses line during Red" (Violation Triggered).

  - Progress vs plan (4): The tracking-to-logic transition matches the Day 1 architecture.

### Day 4: ANPR & Specific Violations (20 Marks)

Focus Area: Integration & Stability

- Technical Tasks: Implement No-Helmet and Triple-Riding detection: if a "Motorcycle" is detected, trigger a secondary YOLOv8 crop to count heads and check for helmets. Integrate PaddleOCR to extract license plate numbers from the violating vehicles.

- Deliverables: A fully working end-to-end evidence capture pipeline. The system detects the violation, identifies the rider's fault, and reads the license plate.

- How to ace the KPIs:

  - End-to-end integration (8): Data flows seamlessly: Detection → Track ID → Violation Logic → Plate Crop → OCR Text → Database Save.

  - Stability (no crashes) (4): Ensure the parallel processing of the secondary "Helmet" and "OCR" models doesn't drop the main stream's FPS below 20.

  - Output quality (4): The ANPR system successfully reads plates even at slight angles or in low-light night footage.

  - Debugging effort (4): Keep a log of how you tuned the "Virtual Line" coordinates to avoid false triggers caused by vehicle shadows.

### Day 5: Dashboard, Analytics & Storytelling (10 Marks)

Focus Area: Polish & Demo Prep

- Technical Tasks: Connect the PostgreSQL database to Grafana. Build a real-time dashboard showing violation counts by type, location heatmaps, and a "Recent Violations" feed with cropped evidence images and plate numbers.

- Deliverables: A visually striking "Traffic Control Room" dashboard and a compelling presentation deck.

- How to ace the KPIs:

  - UI clarity (3): The Grafana dashboard is professional. Use heatmaps to show "Danger Zones" where red-light jumping is most frequent.

  - Demo readiness (3): The system is pre-loaded with simulated violation data so the "Time-of-Day" charts and "Monthly Trends" look active and informative.

  - Storytelling (2): Frame the project as an AI Force Multiplier. Highlight the ROI for traffic departments: 100% coverage of intersections with significantly fewer human personnel.

  - Feature completeness (2): Detection, Tracking, ANPR, and the Analytics Dashboard are all functioning together.

### Day 6: Final Live Demo & Q&A Defense (10 Marks)

Focus Area: Final Demo

- Technical Tasks: Execute the live presentation.

- Deliverables: A flawless live demo and a strong defense of your technical and ethical choices.

- How to ace the KPIs:

  - Demo success (4): Run a live video. Show the bot tracking a motorcycle. If the rider has no helmet, show the "No-Helmet" flag trigger, the license plate being read, and the new entry appearing instantly on the Grafana dashboard. Have a backup video ready.

  - Technical understanding (3): Be prepared to explain how Kalman Filters in DeepSORT help predict a vehicle's next position (Answer: They use the vehicle's velocity and previous position to estimate where it will be in the next frame, even if it's briefly hidden).

  - Team participation (2): Split the demo. One person handles the YOLOv8/DeepSORT explanation, another explains the Violation Logic/OCR, and a third drives the live dashboard demo.

  - Q&A handling (1): Be prepared to discuss Privacy and Ethics. Explain that the system is intended for law enforcement use and that non-violating vehicle data is purged to comply with privacy principles.

# Project 29

### Project 29: Precision Agriculture — Crop Health Monitoring via Drone Imagery

### Day 1: Project Document & Architecture Setup (20 Marks)

Focus Area: Problem & Planning

- Technical Tasks: Define the dual-model architecture: U-Net (for pixel-wise health segmentation) and ResNet-50 (for specific disease classification). Map out the geospatial stack: Rasterio for handling GeoTIFFs and PostGIS for storing field coordinates.

- Deliverables: A formal Project Document with the problem statement, feature list, system architecture diagram, and assigned team roles.

- How to ace the KPIs:

  - Clarity of problem (5): Highlight the 20-40% annual crop loss due to undetected diseases and the inefficiency of manual scouting in large-scale farming.

  - Feasible scope (5): Bound the project. State: "The MVP will focus on a single crop (e.g., Corn or Wheat) using RGB and simulated NIR data to ensure high-accuracy NDVI and stress mapping."

  - Architecture understanding (5): Include a flowchart showing: Drone Imagery (GeoTIFF) → Rasterio Preprocessing → NDVI Computation → U-Net Segmentation → ResNet Classification → Leaflet.js Map Overlay.

  - Team roles defined (5): Assign clear ownership for the Multispectral/Raster processing, the Deep Learning models (U-Net/ResNet), and the Geospatial Dashboard (Leaflet.js).

### Day 2: Geospatial Setup & NDVI Computation (20 Marks)

Focus Area: Setup & Basic Pipeline

- Technical Tasks: Ingest sample drone orthomosaics (GeoTIFF format). Use Rasterio to read the Red and Near-Infrared (NIR) bands. Implement the NDVI formula:
$$NDVI = \frac{NIR - Red}{NIR + Red}$$
. Generate a color-coded health map where 0.6–1.0 is green (healthy) and 0.1–0.5 is red (stressed).

- Deliverables: A running skeleton where a user uploads a multispectral image, and the backend returns a colorized NDVI heatmap.

- How to ace the KPIs:

  - Code runs (5): The Rasterio script processes large GeoTIFF files without memory overflows.

  - API/LLM integration (5): Prove the NDVI calculation correctly identifies "water-stressed" vs. "irrigated" zones in a test field.

  - Repo + commits (5): All team members have pushed the raster processing scripts and the base FastAPI/Leaflet.js boilerplate.

  - Live demo success (5): Show a "Before and After" of a raw drone image being converted into a vibrant NDVI health map live for the evaluator.

### Day 3: Semantic Segmentation (U-Net) (20 Marks)

Focus Area: Core Feature

- Technical Tasks: Implement a U-Net architecture with a ResNet-50 encoder. Train the model for pixel-wise segmentation to distinguish between: Healthy Crop, Diseased Crop, Weeds, and Bare Soil. Use Data Augmentation specific to aerial views (rotation, flipping, and brightness jitter).

- Deliverables: The core spatial intelligence is functional. The model can look at an aerial view and "paint" the specific areas affected by weeds or disease.

- How to ace the KPIs:

  - Core feature implementation (8): The U-Net achieves a high Mean Intersection over Union (mIoU) for the "Weed" and "Stressed" classes.

  - Real data usage (4): Use actual UAV datasets (like the Crop-Weed Field Dataset) to ensure the model handles the "top-down" perspective accurately.

  - Test cases (4): Have specific test cases ready: "Patchy weed growth" vs. "Uniform nutrient deficiency."

  - Progress vs plan (4): The segmentation model successfully identifies the "where," setting the stage for the ResNet model to identify the "what."

### Day 4: Disease Classification & Prescription Logic (20 Marks)

Focus Area: Integration & Stability

- Technical Tasks: Crop the "Stressed" regions identified by U-Net and pass them to a fine-tuned ResNet-50 model. Train ResNet on the PlantVillage dataset to classify the specific issue: Fungal, Bacterial, or Nutrient (Nitrogen) Deficiency. Write the "Prescription Logic" (e.g., if Nitrogen deficiency > 20% of zone, recommend Urea application).

- Deliverables: A fully working end-to-end diagnosis pipeline. The system identifies a stressed zone, diagnoses it as "Rust Fungus," and calculates the affected acreage.

- How to ace the KPIs:

  - End-to-end integration (8): Data flows seamlessly: GeoTIFF → NDVI Map → U-Net Segmentation → ResNet Classification → Prescription Recommendation.

  - Stability (no crashes) (4): Ensure the tiling logic works correctly—breaking a massive 1GB orthomosaic into smaller 512x512 chunks for the models to process without crashing the GPU.

  - Output quality (4): The prescription recommendations are localized to specific field coordinates (e.g., "Zone B3") rather than generic farm-wide advice.

  - Debugging effort (4): Keep a log of how you tuned the NDVI threshold to avoid flagging "Bare Soil" or "Paths" as "Stressed Crops."

### Day 5: Leaflet.js Dashboard & Time-Series (10 Marks)

Focus Area: Polish & Demo Prep

- Technical Tasks: Finalize the Leaflet.js dashboard. Overlay the NDVI and segmentation results on an interactive map. Implement "Time-Series Analysis": allow the user to toggle between two different flight dates to see if a disease is spreading or if a treatment is working.

- Deliverables: A visually stunning "Mission Control" for farmers and a compelling presentation deck.

- How to ace the KPIs:

  - UI clarity (3): The dashboard is professional. Farmers can click on a "Red Zone" on the map to see a popup with the AI's diagnosis and the recommended action.

  - Demo readiness (3): The system is pre-loaded with "Flight 1" (Early season) and "Flight 2" (Mid season) data to demonstrate the temporal health tracking.

  - Storytelling (2): Frame the project around "Input Optimization." Emphasize that the system allows farmers to apply chemicals only where needed, saving money and the environment.

  - Feature completeness (2): NDVI analysis, disease diagnosis, georeferenced prescription maps, and time-series tracking are all functioning together.

### Day 6: Final Live Demo & Q&A Defense (10 Marks)

Focus Area: Final Demo

- Technical Tasks: Execute the live presentation. Ensure your Leaflet.js map tiles load quickly.

- Deliverables: A flawless live demo and a strong defense of your technical and geospatial architecture.

- How to ace the KPIs:

  - Demo success (4): Upload a "New Flight" GeoTIFF live. Watch the system process the NDVI, segment the stressed patches, and generate a popup alert: "Nitrogen deficiency detected in North-East quadrant. Recommendation: Apply 15kg Fertilizer." Have a backup video ready.

  - Technical understanding (3): Be highly prepared to explain the difference between RGB and Multispectral imagery (Answer: RGB only shows visible light; Multispectral includes Near-Infrared, which is reflected more strongly by the cellular structure of healthy leaves, making it a "leading indicator" of plant health).

  - Team participation (2): Split the demo. One person handles the Raster/NDVI math, another explains the U-Net/ResNet deep learning, and a third drives the live Leaflet.js map dashboard.

  - Q&A handling (1): If asked about "Scalability," discuss how the tiling and Celery queue architecture allows the system to process thousands of acres across multiple farms simultaneously.

# Project 30

### Project 30: Deepfake Detection Systems

### Day 1: Project Document & Architecture Setup (20 Marks)

Focus Area: Problem & Planning

- Technical Tasks: Define the multi-stage pipeline: Preprocessing (MTCNN) → Spatial Analysis (XceptionNet) → Temporal Analysis (3D CNN) → A/V Sync (SyncNet). Design the PostgreSQL schema to store "Forensic Reports" including heatmaps and sync scores.

- Deliverables: A formal Project Document with the problem statement, feature list, system architecture diagram, and assigned team roles.

- How to ace the KPIs:

  - Clarity of problem (5): Highlight the 900% increase in deepfakes and the existential threat they pose to political stability and personal reputation.

  - Feasible scope (5): Bound the project. State: "The MVP will focus on face-swap and expression-reenactment detection using the FaceForensics++ benchmark."

  - Architecture understanding (5): Include a flowchart showing: Video Input → Frame Extraction → Face Alignment → Dual-Stream Analysis (Spatial/Temporal) → SyncNet Check → Final Probability.

  - Team roles defined (5): Assign clear ownership for the Spatial/Temporal Models (Xception/3D CNN), the Audio-Visual Sync (SyncNet), and the Forensic Dashboard/Extension.

### Day 2: Data Prep & Spatial Detection (20 Marks)

Focus Area: Setup & Basic Pipeline

- Technical Tasks: Ingest the FaceForensics++ dataset. Use MTCNN or RetinaFace to extract and align face crops (299x299). Load a pre-trained XceptionNet and fine-tune it on the manipulated vs. original face crops to detect blending boundaries and texture inconsistencies.

- Deliverables: A running skeleton where a user uploads a video, and the system correctly classifies individual frames as "Real" or "Fake" with a confidence score.

- How to ace the KPIs:

  - Code runs (5): The MTCNN face extraction runs at a high speed, handling multi-face videos without crashing.

  - API/LLM integration (5): Prove the XceptionNet model can identify subtle "ghosting" artifacts around the eyes or mouth in a deepfake sample.

  - Repo + commits (5): All team members have pushed the data extraction scripts and the base XceptionNet training notebook.

  - Live demo success (5): Show the evaluator a "Real" vs. "Fake" frame side-by-side with the model's spatial confidence scores live.

### Day 3: Temporal Analysis (3D CNN) (20 Marks)

Focus Area: Core Feature

- Technical Tasks: Deepfakes often "flicker" between frames. Implement a 3D CNN (e.g., I3D or 3D-ResNet) that processes 16-frame clips. This model should be trained to detect unnatural head motion, inconsistent blinking, and temporal blending artifacts that a 2D model would miss.

- Deliverables: The core temporal intelligence is functional. The system can flag a video that looks "perfect" in a single frame but has unnatural jitter when played back.

- How to ace the KPIs:

  - Core feature implementation (8): The 3D CNN successfully identifies "boundary flickering" in a face-swap video from the FaceForensics++ dataset.

  - Real data usage (4): Test the model on real-world deepfakes found on social media to ensure it generalizes beyond the training dataset.

  - Test cases (4): Have specific test cases ready: "High-quality static deepfake" (caught by Spatial) vs. "Low-quality moving deepfake" (caught by Temporal).

  - Progress vs plan (4): The temporal analysis module is successfully integrated into the main pipeline as planned on Day 1.

### Day 4: Audio-Visual Sync (SyncNet) (20 Marks)

Focus Area: Integration & Stability

- Technical Tasks: Integrate SyncNet. Extract the audio mel-spectrograms and the lip-region crops from the video. SyncNet calculates the mathematical correlation between the speech and the lip movement. A low sync score is a primary indicator of an AI-dubbed or reenacted video.

- Deliverables: A fully working multi-modal pipeline. The system now cross-references the face pixels, the motion, and the audio timing to form a unified judgment.

- How to ace the KPIs:

  - End-to-end integration (8): Data flows seamlessly: Video → Spatial Check → Temporal Check → Audio/Lip Sync Check → Weighted Fusion Score.

  - Stability (no crashes) (4): Ensure the SyncNet audio-extraction doesn't fail on videos with background noise or music.

  - Output quality (4): The system provides a "Sync Score" (e.g., "Lips are 0.15s out of sync with audio"), which is a highly persuasive forensic data point.

  - Debugging effort (4): Keep a log of how you handled multi-person videos—ensuring the system syncs the correct voice to the correct face.

### Day 5: Forensic Dashboard, Grad-CAM & Storytelling (10 Marks)

Focus Area: Polish & Demo Prep

- Technical Tasks: Finalize the React dashboard. Implement Grad-CAM to generate heatmaps highlighting the specific facial features (e.g., the chin or nose) that the AI found suspicious. Build the "Forensic Report" view and the basic Chrome Extension for "One-Click" verification.

- Deliverables: A visually striking forensic tool and a compelling presentation deck.

- How to ace the KPIs:

  - UI clarity (3): The dashboard is clean and authoritative. The Grad-CAM heatmap makes the "AI decision" explainable to a human investigator.

  - Demo readiness (3): The system is pre-loaded with diverse test cases (Real, Face-Swap, Deep-Dub, Reenactment) to show the different models catching different types of fraud.

  - Storytelling (2): Frame the project as "Restoring Trust in Media." Emphasize that your tool provides Forensic Evidence, not just a "Yes/No" guess, helping journalists verify viral content.

  - Feature completeness (2): Spatial/Temporal detection, A/V Sync, and the Explainable Heatmap are all functioning together.

### Day 6: Final Live Demo & Q&A Defense (10 Marks)

Focus Area: Final Demo

- Technical Tasks: Execute the live presentation.

- Deliverables: A flawless live demo and a strong defense of your multi-modal technical choices.

- How to ace the KPIs:

  - Demo success (4): Upload a video live. Show the 92%+ confidence score, the Grad-CAM heatmap highlighting a manipulated mouth area, and the SyncNet graph showing the audio delay. Then, show the Chrome extension analyzing a YouTube link. Have a backup video ready.

  - Technical understanding (3): Be highly prepared to explain why XceptionNet is used for spatial analysis (Answer: Its depthwise separable convolutions are exceptionally good at finding the "checkerboard artifacts" and "boundary noise" left by GAN-based face generators).

  - Team participation (2): Split the demo. One person handles the Spatial/Temporal deep learning, another explains the SyncNet A/V math, and a third drives the live dashboard and browser extension.

  - Q&A handling (1): If asked about "Detection vs. Generation" (the arms race), discuss how your tool's Multi-Modal approach makes it harder for a single generator to bypass all three checks simultaneously.